## Slide 1
Change points of
RCT-JB5001 from rev.10
  Development process training
aug. 2021
Rev 2.00
Sw division & qa division
Renesas design vietnam

## Slide 2: Agenda
List of change points Page 03
Appendix Page 11

## Slide 3: List of change points (REV.9: aug 06, 2020  rev.10: jul 09, 2021)
# | Change points
1 | Reduce the burden on the quality department
2 | Clarify which development styles can be carried out the development processes concurrently
3 | Require the DR timing for the Change and Cancellation of the project plan ( within 2 weeks)
4 | Allow more widely reuse of the design assets
5 | Require the “must have” operation rules and their monitoring of configuration management

## Slide 4: planning dr Reduce the burden on the quality department
Planning DR
SQ
SQ: Software Qualification
NOT require
QA participation
Require
QA participation
No
Yes
Process QA check
Quality grade
Once a month
Once every two months
Q2
Q1/Q1S

## Slide 5: development processes can do concurrently (except waterfall)
RD
AD
UD
CD
UT
IT
VT
RD
AD
UD
CD
UT
IT
VT
Planning
Planning
Round/Sprint style
(e.g., AD and UD can be performed simultaneously)
Waterfall style
(e.g., AD and UD can NOT be performed simultaneously)
Design activities
(it’s not essential to
define processes and
their approval/quality check
as Waterfall style)

## Slide 6: reuse of the design assets suspended/canceled project
Software product to be reused
Yes
Qualified SQ
Can be reused
No
>= quality grade
Yes
No
Established baseline, corrected actions of PQA/QGC
Suspended / Canceled
Can NOT be reused
Yes
No
Notes: In addition, when using design assets of products that were suspended or canceled during development, the quality grade should be equal or higher, the baseline of the design assets should be properly established, and software qualification activities (PQA/QGC) should be implemented and corrective actions should be completed.

## Slide 7: Configuration management operation rules
Repository and storage locations
Baseline establishing and branch/merge procedures
Naming conventions for tags and labels
History keeping
etc.
specify
No omission
confirm
No inconsistencies in the baseline management objects
The status at a progress confirmation meeting
report

## Slide 8
Q&A

## Slide 9
Renesas.com

## Slide 10
Revision | Description | Creator | Checker
1.0 | New creation | Qui La | Nguyen Nguyen
2.0 | Added the change points from Rev.10 | Qui La | Nguyen Nguyen

## Slide 11
Appendix
(change points from rev.9)

## Slide 12
List of change points

## Slide 13: List of change points (rev.7: 14/5/2018 – 28/6/2019 & rev.8: 01/7/2019 – 31/7/2020 REV.9: from 06/8/2020)
# | Change points | Rev.
1 | Newly defined Milestone Style Development and Sprint Style Development as the development style in the Design Phase | Rev.8
2 | Added one more peer review type – online review | Rev.8
3 | Added the restriction that only qualified software can be reused for developing software subject to SQ | Rev.9
4 | Transferred Configuration audit process to Quality Department process | Rev.8
5 | Removed the table of input and output for each process from the standard contents, and added the table showing required / tool for each development style to Appendix 2 (Work Products Definition) | Rev.8
6 | Changed the names of some design activities and work products | Rev.8
7 | Added description of Quality Department | Rev.8
8 | Removed descriptions and Form 9 (Software Design Qualification Report) regarding Software Design Qualification | Rev.8
9 | Added fields for filling in the selected development style and execution plan of DR to Form 1 (Project Plan) | Rev.8
10 | Merged Problem management to Risk management. And change the name to "Risk and Defect management" | Rev.9
11 | Changed many Forms from Template to Sample | Rev.8, 9

## Slide 14
Major change points

## Slide 15: major changes development flow - Milestone Style
In Milestone style, the requirements are divided into sets (Rounds) and are considered in each release milestones.
RD
AD
UD
CD
UT
IT
VT
Milestone 1
RD
AD
UD
CD
UT
IT
VT
Milestone 2
RD
AD
UD
CD
UT
IT
VT
Milestone N
…
In each Round, all activities from RD → VT will be performed according to the milestone criteria and can be performed concurrently with activities of other Rounds
DR will be conducted for one or more Rounds at specific milestone according to Project Plan. The interval for holding DR is up to 3 months

## Slide 16: major changes development flow - sprint Style
Sprint Planning
Sprint Review
Sprint Retrospective ?
Product Backlog
Sprint Backlog
Increment
usually 2-4 weeks
Daily scrum
what has been done and what to do next
Design activities to be performed
(Requirements to be implemented)
any improvement points and what to be improved in next Sprint
Can hold as the DR with QA The DR interval is up to 3 months

## Slide 17: major changes peer review (newly added: online review)
Role sharing of peer review | The type of peer review |  |  |  | 
 | Inspection | Team | Walk-through | Pass-around | Online
Moderator | Not author (*) | Not author | Author | Not required | Not required
Reviewer | Not author (*) | Not author | Not author | Not author | Not author
Recorder | Not author (*) | Not author (*) | Anyone | Author | Not required
Presenter | Not author (*) | Author | Author | Not required | Not required
Number of participants including author | >= 5 | >=3 | >= 2 | >= 2 | >= 2
Confluence, Redmine.
Recorded in the bulletin board
(*): cannot hold another role concurrently
Quality grade
Q1S/Q1
Others or
Q1S/Q1 but with stakeholders’s agreement

## Slide 18: major changes the project subject to software qualification
Software products to be reused
Can be reused
Software product to be reused
Yes
qualified
Can NOT be reused
>= quality grade
Can be reused
No

## Slide 19: major changes configuration audit will be done by qa
Configuration Management
Configuration Audit
Configuration Management
Configuration Audit
By the project
(but NOT the project member)
By QA
Project leader

## Slide 20: major changes removed software design qualification report
Software design qualification report
is performed by
Project (PL/PM)
Software qualification process
Quality Department
Software qualification process
Quality Department
is performed by

## Slide 21
minor change points

## Slide 22: minor changes work product definition
# | Work product name | Created by | Approved by | Outputted from | Waterfall | Milestone / Sprint
1 | Development Start DCP Minutes | Project leader | Project manager | PP | R | R
2 | Development Plan DCP Minutes | Project leader | Project manager | PP | R | R
3 | Planning DR Minutes | Project leader | Project manager | PP | R | R
4 | Project Plan | Project leader | Vice president class (*) | PP | R | R
5 | Measurement and Analysis Item Table | Project leader Project member | － | RD / AD / UD / CD / UT / IT / VT | * | *
(*):
- Q2 (Tools etc.): Manager - Q1 (Automotive etc.): Senior Manager - Q1S/FuSa: Director
(confirmed with REL/QAD)
R: Required but tools that manage similar information may be used.
R(Tool): Required using tools to manage similar information.
* : Perform the relevant activity, although the creation of the work product is optional.

## Slide 23: minor changes change name of some design activities
Phase | Activity
Planning | DCP, PP
Design | RD
 | FD
 | DD
 | CD
 | UT
 | IT
 | ST
Quality Evaluation | SQ, DCP
Phase | Activity
Planning | DCP, PP
Design | RD
 | Architecture Design
 | Unit Design
 | CD
 | UT
 | IT
 | Validation Test
Quality Evaluation | SQ, DCP