## Slide 1
A Comprehensive Quality control Material for RVC
(Together with Measurement & Analysis Section for JB5001 Training)
Renesas Design VietNam Co., Ltd. Software engineering division
Minh N. Tran minh.tran.vf@renesas.com

## Slide 2: agenda
Introduction and Related Work (1)
Measurement (2)
Analysis (2)
Defect Management (2)
Quantitative Quality Control (QQC) Indicators (3)
QQC under Quality Management System (3)
Note: it is recommended to use the presentation slide show mode, since this material is using animation to handle the presentation flow.
(1): introduction about QC activity and related work
(2): target of JB5001 development process training course (Section: Measurement and Analysis)
(3): additional works for Project Manager and Project Leader

## Slide 3
Introduction and Related Works
Page 3
Everything an engineer needs to know…

## Slide 4
QUALITY
CONTROL
BUGS
CAPABILITY
RELIABLE
DEFECTS
TREND
“Nothing is perfect.
If everything is perfect, then perfect is the problem.”
(RVC QC team)

## Slide 5: (1) Cost of quality
Cost of quality
Cost of poor quality
Cost of good quality
Internal failure cost
External failure cost
Re-design
Re-implementation
Re-testing
Re-inspections
COPQ leads to the cost of rework.
Cost of good quality (COGQ)
  To maintain the high quality status
  For example, cost of training to increase knowledge and skill level, or cost of investing on management system for efficiency management
  Cannot be avoid since it’s necessary to maintain the quality level similar or higher than before
Cost of poor quality (COPQ)
  To fix the failure on work
  The failure can be either internal failure (bug in development) or external failure (issue of env.)
  Can be avoid since most of times the root causes of failure are due to mistakes
Comparing between costs of quality
  In general, COPQ > COGQ since COGQ is optimal under good management while COPQ cannot be forecasted under poor management.

## Slide 6: (1) Cost of quality
Cost of quality
Cost of poor quality
Cost of good quality
Internal failure cost
External failure cost
Re-design
Re-implementation
Re-testing
Re-inspections
COPQ leads to the cost of rework.
Process Stage | Req. Spec. Review + High Level Design Review + Detail Design Review | Code reviews + UT | IT + ST | Acceptance Test
% of Total Defects | 15–20% | 50–70% | 20–28% | 5–10%
Table: Defects distribution among process stage (From Pankaj Jalote et al., Quantitative Quality Management through Defect Prediction and Statistical Process Control, 2nd World Quality Congress for Software (2000))
Figure: Phase–wise Defect injection analysis with cost (From Arun Kumar Marandi and Danish Ali Khan, An impact of Linear Regression Models for Improving the Software Quality with Estimated Cost, 11th International Multi-Conference on Information Proceeding (IMCIP-2015))
A conventional defect distribution!
High cost of bug-fixing over time!

## Slide 7: (1) Cost of quality
Process description:
  Defect detection process: bugs found by peer review and by test execution  Rework
    Fixing bugs found by peer review is in-place  low cost of fixing
    Fixing bugs found by test execution is cycling  high cost of fixing
Figure: Phase–wise Defect injection analysis with cost (From Arun Kumar Marandi and Danish Ali Khan, 2015) (Recall)
Figure: Process map for defect detection (Recall)
Note: COPQ due to rework is detected in the stage of analyzing bugs found by test execution and are marked as red line in the figure.
BD/RD
FD/AD
DD/UD
CD
UT
IT
ST/VT
Review OK?
Review OK?
Review OK?
DD/UD issue?
Review OK?
FD/AD issue?
BD/RD issue?
Has bug?
Has bug?
Has bug?
End
Start
N
N
N
N
N
N
N
N
N
N
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Preferable to utilize AMAP
Target to improve

## Slide 8: (1) Cost of quality
74.43%
Early achievements (RVC ESW):
  39.72% (15S) vs. 74.43% (18-2H) of bugs found by Peer Review
  95.7% (18-2H) of bugs detected before IT and ST
  Controlling development capability under CMMI Maturity Level 3
Figure: Defects distribution among development phases – a survey from terms 17-1H and 18-2H (CMMI with JB5001)
Figure: Defects distribution among development phases – a survey from terms 15S to 16S. 15S – CMMI appraisal; 16K~16S – CMMI trial process
The survey of defects distribution (15S~16S) was showing high defects distribution rate  high COPQ on the Testing phase
Improved from 17-1H~18-2H:
Lower COPQ on Testing phase  lower cost of rework
Note: PS - Purchase Spec.; Charts for terms 16K and 16S can be found from next slides.
Chart: Defect Distribution (15S)
| FD/AD | DD/UD | CD | UT | IT | ST/VT
 | 0.022453 | 0.15544 | 0.21934 | 0.38169 | 0.15371 | 0.067358
39.72%
60.28%
22.11%
PS count: 57
Chart: Defect Distribution (18-2H)
| FD/AD | DD/UD | CD | UT | IT | ST/VT
 | 0.18826 | 0.27365 | 0.28239 | 0.213 | 0.040757 | 0.0019408
PS count: 99
25.57%
4.27%
Note: PS - Purchase Spec.; Charts for terms 17-1H~18-1H can be found from next slides.

## Slide 9: (2-1) Quality Assurance And Quality control
QA: Process is good, then following the process  quality is good
V-model
Waterfall-model
Agile-style
Guaranteeing quality by checking process compliance
Quality Assurance (QA)
Measurement and Analysis
Measurement and Analysis
Measurement and Analysis
Process Compliance Area
Quality Control Area
Data collection
Quality problems?
Forecasting
Consulting
Data analysis
Guaranteeing quality by checking status of quality indicators, then forecasting and consulting improvement plan
Quality Control (QC)
QC: Trending is good as shown by analyzed data  quality is good

## Slide 10: (2-2) 3-stages of quality Control
CONTROL
IMPROVE
Quality control (QC) activity accepts the fact that issues or bugs will occur under a rate control.
QC activity proves that the project will provide a number of issues or bugs similar to what is being expected for that project.
QC activity means: (1) collecting data, (2) analyzing data, (3) predicting the future if the project still do what they did or plan to do, (4) improving the situation in the future by applying countermeasure.
When the development capability was confirmed as stable, it means the quality status reached to a certain level and in-control. Then a higher demand on quality level is need as continuous improvement.
MEASURE
To build up the quantitative project measurable database for the statistical analysis. It’s used to understand the current development performance.
When you can
Then you can
When you can
Then you can
After that  maintenance

## Slide 11: (3-1) Development Capability
Under the same Process and the same Training (knowledge + experience), the Output should be same.
Also, the Problems
But it is difficult to maintain the same Process, because there are always new people coming with different base-knowledge and experience  Need a Training.
Additionally, the Process and Training (also a part of Process) may be changed  Output may be changed.
Stable and Predictable
Unpredictable
CONTROL
IMPROVE
MEASURE
When you can
Then you can
When you can
Then you can
After that  maintenance
Capability
Capability
+

## Slide 12: (3-2) Development Capability  Process Database
Introduction
  (Original name) QC Organization Data
  Sometimes it is called as Historical Data
  It is a quantitative statistical database from many projects within a development period.
Intention of use
  Rich source of reference for project data estimation:
    Under the same development process and skill level, projects that have same characteristics may refer quantitative measurable data from other projects for the plan estimation and control.
  Rich source of capability evaluation:
    Development capability of organization can be evaluated by statistical analysis.
Figure: Measurement and analysis (MA) in project integrating with quantitative quality control
Process Database V1.0
Process Database V2.0
Process Database V3.0, V3.1, V3.2
Process Database V4.0, V4.1
https://renesasgroup.sharepoint.com/:f:/r/sites/RVC/Shared%20Documents/1.%20General%20Documents/010_ENG/050_Software/2_SW%20Development%20Process/04_Common%20Experiences/06_Process%20Database?csf=1&web=1&e=pgS0Zi
RVC SPO:
Period 13S~15K, ~99 projects (*)
Period 13S~15S, ~140 projects (*)
Period 15S~16S, 133 projects (*)
Period 17-1H~18-2H, 48 projects
(*) Due to the project management from that period, a long-run project was split to short-term individual projects

## Slide 13: (3-3) Development capability measurement
RVC Process Database
Outsourcing Process Database
Global Process Database
REL Process Database
Coaching  Cooperation
Cooperation
Simply speaking, THEIR performance is not OUR performance! Only we know us!
~5 bugs per 10,000 LoC
(example)
~2 bugs per 10,000 LoC
(example)
~8 bugs per 10,000 LoC
(example)
~1.8 bugs per 10,000 LoC
(example)
Only for reference and improvement
Some notes:
  Same training, same skill, same process  same performance  forecast and prediction are possible (it’s quite difficult to understand why one is different from the crowd!)
  Different organizations usually have different development capability and hence need to separate the Process Database.
From white papers, scientific papers, consulting services, etc.

## Slide 14: (3-4) Development Capability Under the Control Chart
Control charts, also known as Shewhart charts or process-behavior charts, are a statistical process control tool used to determine if a manufacturing or business process is in a state of control.
  A control chart always has a central line to show the average (mean) of process state, an upper line (max) as upper control limit and a lower line (min) as lower control limit. Upper and lower lines form up to be a control range or acceptance range.
  Data falling inside the control range has the same characteristics to build up the general performance. Data falling outside the control range will be considered as “abnormal” which usually means “they’re doing something weird comparing with others”.
  The control chart is built from historical data, then is used as reference of performance or capability analysis for future data.

## Slide 15: (3-5) Control Chart in 3-stages of quality management
IN CONTROL AGAIN!
Target of control is to make a compact control range
Target of improvement is to improve the average line (either UP or DOWN)
CONTROL
IMPROVE
MEASURE
Data point
Max
Min
Average
When you can
Then you can
When you can
Then you can
After that  maintenance
Abnormal Data point  Don’t care

## Slide 16: (4) Quality Control Utilizes DMAIC (Six-Sigma)
DEFINE
MEASURE
ANALYZE
IMPROVE
CONTROL
RVC Process Database
Cause A
Cause B
Cause C
…
Countermeasure
Result
Long-run maintenance
Quality
Problems?
Data point
Max
Min
Average
Histogram
Control chart
Build up to measure Looking in database
Point-out
Figure: A critical to quality (CTQ) tree (Example)

## Slide 17: (5) Trending on Quality: A Common Understanding
Chart: 
| Category 1 | Category 2 | Category 3 | Category 4
Bug (Plan) | 4.3 | 2.5 | 3.5 | 4.5
Bug (Actual) | 2.4 | 3 | 6.5 | 7.4
Risk | 2 | 2 | 5 | 8
Chart: 
| Category 1 | Category 2 | Category 3 | Category 4 | Category 5 | Category 6 | Category 7 | Category 8
Bug (Plan) | 4.3 | 2.5 | 3.5 | 4.5 | 6.1 | 6.7 | 6.9 | 7.4
Bug (Actual) | 2.4 | 3 | 6.5 | 7.4 | 7.8 | 9 | 9.5 | 10
Risk | 2 | 2 | 5 | 8 | 9 | 9.5 | 9.8 | 10
Chart: 
| Category 1 | Category 2 | Category 3 | Category 4
Bug (Plan) | 4.3 | 2.5
Bug (Actual) | 2.4 | 3
Risk | 2 | 2
Chart: 
| Category 1 | Category 2 | Category 3 | Category 4
Bug (Plan) | 4.3 | 2.5 | 3.5 | 4.5
Bug (Actual) | 2.4 | 3 | 1.8 | 2.8
Risk | 2 | 2 | 3 | 2
Chart: 
| Category 1 | Category 2 | Category 3 | Category 4 | Category 5 | Category 6 | Category 7 | Category 8
Bug (Plan) | 4.3 | 2.5 | 3.5 | 4.5 | 3 | 3 | 3.2 | 3
Bug (Actual) | 2.4 | 3 | 1.8 | 2.8 | 3.1 | 3.4 | 2.7 | 1.4
Risk | 2 | 2 | 3 | 2 | 1.6 | 1.8 | 1.5 | 0.5
Figure: Index chart of capability measurement (Example)
Case 1: The good
Case 2: The evil
It’s OK. Risk is just extremely high. And you will be fine fired!
It’s OK. Risk is just so small. And it seems the bug is gone!
It’s OK. Risk is just so high. But you still be fine!
It’s OK. Risk is just so small. And it seems the bug is in control!
Judgement is made base on quality trending!
With few data, cannot make any conclusion.
If we can forecast the next quality at this point, then we can against the evil.
Chart: 
| Category 1 | Category 2 | Category 3 | Category 4 | Category 5 | Category 6 | Category 7 | Category 8
Bug (Plan) | 4.3 | 2.5 | 3.5 | 4.5 | 7.5 | 8.8 | 6.3 | 3.1
Bug (Actual) | 2.4 | 3 | 6.5 | 7.4 | 7.8 | 9 | 5.3 | 1.4
Risk | 2 | 2 | 5 | 8 | 8 | 4 | 3 | 1
It’s OK. Quality was critical. But we took back the control!
Trending line
Trending line
Case 3: The control

## Slide 18: (6) Measurement and Analysis (MA)
CONTROL
IMPROVE
MEASUREment
When you can
Then you can
When you can
Then you can
After that  maintenance
Compare
Target
Actual
vs.
Actual’
Monitor / Tweak
(next) Target’’
Define
Analysis
can come from:
Spyche (random value) 
Assignment (decision making) 
Reference (process database) 
Transform
Transform

## Slide 19: (7) Updated MA Template for JB5001 (Aug 06, 2020)
https://renesasgroup.sharepoint.com/sites/REL-portal/dqiportal-en/SitePages/Software%20Development%20Standards.aspx

## Slide 20
Measurement
Page 20
Everything Project Leader or person who was assigned to handle MA needs to know…

## Slide 21: Why?
Definition of (Data) Measurement
  A quantitative study in which an object or event is compared with other objects or events.
    Providing information that identifies and manage risks, provides early detection and resolution of problems, and improves decision making in time to affect the business or mission outcome.
    Supporting evidence-based team communication, enabling objective planning and estimating, and assessing organizational performance in an unbiased and defensible manner.
Metrics based on Measurement
Project metrics:
  Project plan: original plan vs. actual progress
  Project status: on time vs delay
Product metrics:
  Determine product quality level
  Identify defects ratio on each phase
  Ensure product quality according to the capability
Process metrics:
  Compliance with the defined process
Status of Project (Management)
Quality of Product (Cost)
Healthy of Process (Capability)

## Slide 22: (1) Effort Management Plan and Actual
Development effort
  Amount of workload (man-hour) required for implementing works such as designing, developing, testing, peer reviewing, investigating, etc.
  In general, it is the total workload of whole team connecting to the main work of project to provide the valuable output.
Management effort
  Amount of workload (man-hour) required for managing works such as progress management, risk/problem management, configuration management, design reviewing, etc.
  In general, it is the workload counted from Project Manager, Project Leader, Configuration Auditor who are handling the management tasks on the project.
Some notes for effort management
  Target process for measurement is from Requirement Development to Development Completion.
  Development effort is measured in each process.
  Management effort is measured in each process or accumulated for all target processes since it’s too small to compare with development effort.
  Total effort of team is the sum of development effort and management effort.

## Slide 23: (2) Defect Estimation-management plan and actual
Definition of defect
  A defect is an issue pointed out by either reviewing or testing activities from development team or reporting by someone else, and that issue is classified as serious to impact the quality of work.
  An issue is called a defect when there is a violation found comparing with previous phases or plan as intention, such as coding was incorrect comparing to detailed design or redundant code.
  In most of cases, issues of coding styles such as violation of coding rule or source code format is poor to read should NOT be counted as defect since they are too small to cause an impact to total quality.
Number of defects
  It is measured in each process, from FD/AD to DQ/QQ.
  PP is for making the plan and confirming the intention, then an issue pointed out violates nothing and should NOT be counted as defect, unless it was an out-of-expectation defect from the base product.
Some notes on defect estimation-management
  A defect is also called a bug under some contexts.
  An issue is also called a problem under some contexts.
  A defect is a kind of issue, but it’s classified as more serious  it should be covered by both the defect management and problem management under JB5001 development process viewpoint.
  A defect recorded as “found by testing” could be either defect of product or defect of test.

## Slide 24: (3) Development management plan and actual
Development LOC
  Not only source code, but also documents (project plan, design spec., test spec., test report) measure the scales of work (base scale, completion scale, production scale, etc.)
Formula to calculate development LOC
○ Completion scale = Re-use scale + New scale + Modification scale
○ Restructure scale = Modification scale + Removal scale
○ Production scale = New scale + Restructure scale
Base scale
Re-using source
Completion scale
Work products
New scale
Restructure scale
Production scale
Re-use scale
New scale
Re-use scale
(no change)
Modification scale
Removal scale
Modification scale
Removal scale
New scale
Modification means the code was replaced by something else with the same meaning and context.
Removal means the code was deleted and the corresponding meaning and context are non-existed.
Figure: Definition and type of development LOC

## Slide 25: (3) Development management plan and actual
Some notes for measurement within the scope of development management
  Page: number of pages at the time of printing.
    Even changing on each page just a single character, the number of modified pages are still being counted as full-pages.
    If 100 pages were modified just for a single character on each, then the total of pages to be recorded should be 100. It is due to a fact that a normal review process needs to scan all 100 pages to confirm the modification point one by one.
    For Excel sheet file, the page-size of printing can be customized following to the cell-size and hence the number of printed pages are varying. In this case, the page-size can be determined as a rectangle with approximately size 15cm x 26.4cm (WxL).
    The difference in size between pages can be acceptable if the gap is less than 2cm or it is the last page in either horizontal direction or vertical direction.

## Slide 26: (3) Development management plan and actual
Some notes for measurement within the scope of development management
  Source code:
    Blank lines are not counted.
    Comment lines are not counted.
    Multi-statement is counted according to the number of statements, regardless of whether they are on the same line.
    It is recommended to use a common tool for counting source code. There are 2 good tools:
      Kazoeciao (http://ciao-ware.c.ooco.jp)
        This tool is commonly used in various projects in Renesas Group.
      SLOCCount: (https://dwheeler.com/sloccount/)
        This tool is under GPL license and it can measure the value of source code in term of USD.
    The line of code (LOC) is unified as C-style line of code. For other programming languages such as Assembly, C++, Java, C#, etc. the line of code can be smaller or larger for the same function points or algorithm and hence cannot be mixed when collecting the measurable data. Please take a note for a data collection to make a correct classification.

## Slide 27: (3) Development management plan and actual
Some notes for measurement within the scope of development management
  Number of test items: number of PASS-FAIL evaluation for test items
    PASS-FAIL judgement are defined by test spec. and PCL. Each PASS-FAIL item is called as test item or test case. In some cases, the Regression Test is a combination of several test items created before to be a single judgement PASS-FAIL in PCL, then it should be counted as 1 test item only.
    If the meaning and context of test spec. and PCL are not changed, no matter how much times a test item was executed, it should be counted as 1 test item only.
    In test preparation, number of test items as plan value (A) can be estimated from test density base on lines of code of product, while number of test items as actual value (B) are the created test items.
    In test execution, the actual amount of test items created (B) will be the plan value of execution, while number of test items executed (C) are recorded as actual value.
    In real situation, (A) may or may NOT be matching with (B), and (B) may or may NOT be matching with (C). Additionally, re-executing (C) multiple times can be separated to another plan if the testing context is changed, such as testing for milestone 1, milestone 2, or platform X, platform Y.
    However, JB5001 (May 2018) development process is grouping test preparation and test execution as unified test process, then (A) and (C) are used as plan and actual of test items. Now (B) is understood as matching with (C), no matter some other test cases were created but not executed.

## Slide 28: (4) Peer review management plan and actual
Review measurement value
  Target scale of review: development LOC of reviewed items (page, line, number)
  Review duration: time spent for review (hour)
  Number of reviewers: number of persons participating in review
  Number of review issues: number of issues detected in review (including defects)
  Number of review defects: number of defects classified from the review issues
Some note on review measurement value
  If there is more than 1 kind of development LOC (such as reviewing test spec. and test items) in the same review meeting, it should separate the meeting into sub-review meetings with independent records because the review performance analysis cannot mix many kinds of development LOC.
  The number of reviewers only count for whom contributing to the review process. Hence listeners are out of the counting.
  There is no issue to joint the records of multiple continuous review meetings into the same one meeting if the meaning and context of meetings are still not changed (same purpose of meeting, same number of reviewers). It is because either development LOC is too large, or review duration is too long for a good concentration and it requires a long-break. However, to avoid a confusion on later analysis, it is recommended to keep each meeting within 2 hours and hence separating into multiple review records is preferable.

## Slide 29: (5) Project Measurable Data Management
Challenge on data collection:
  Traditional Waterfall or V-model has only one route to go: design (FD/AD, DD/UD)  code (CD)  test (UT, IT, ST/VT).
  Flexible agile-like model repeats the design  code  test in many small iteration cycles.
  In practical situation with a lot of requirement-changes from customer, a project development flow is customized so that it can adapt with multiple activities at the same time.
  For instance, an old module is on maintenance state, a current module is on testing state, a new module is on designing state.
Module A
Module B
Module C
Design
Code
Test
Maintenance
Design
Code
Test
Design
Jan
Jun
Dec
Current week
Figure: V-model, Waterfall model and Agile style
Figure: Example of schedule for multiple development activities
V-model
Waterfall-model
Agile-style

## Slide 30
Analysis
Page 30
Everything Project Leader or person who was assigned to handle MA needs to know…

## Slide 31: Why?
Definition of (Data) Analysis
  A process for obtaining raw data and converting it into information useful for decision-making by users.
    Inspecting, cleansing, transforming, and modelling data in which useful information is discovered.
    Playing a role in making decisions more scientific.
Phases of analysis
  Data collection: collecting raw data from many sources
  Data processing: organizing data under template or format
  Data cleaning: correcting incomplete, duplicated data
  Exploratory data analysis: understanding the messages
  Modeling and algorithms: building mathematical formulas
  Data product: interfacing to external environment
  Communication: reporting and making decision
Figure: Phases of analysis

## Slide 32: A Simple analysis is always difficult to handle
Sometime people is confusing between:
Less bugs is better: reduce the bugs occur as prevention
More bugs is better: detect the bugs to achieve a target called “saturation”
ZERO
Target
If the project has few bugs, does it mean quality is good or bug hunting skill is poor?
If the project has a lot of bugs, does it mean quality is poor or bug hunting skill is good?
 It could be “not-yet found, not-yet”!!
 Probably “still more, yet-still more”!!
Those two approaches do NOT against each other.
They are just used in different periods: “CONTROL” vs “IMPROVE”.
Hence, using incorrect approach in one period will make the analysis be more difficult.

## Slide 33: Analysis (Example #1)
BEFORE IMPROVEMENT
AFTER IMPROVEMENT
Causing-phase is confirmed as CD
Self-detecting bugs in CD is poor!
Question #1: Why DD has no defect but other phases have defects?
Analysis #1: since other phases have a lot of defects, the chance for high quality DD (make no defect) is low  it means DD has an issue of peer review (not enough review or review is poor).
Question #2: Why UT and IT found defects?
Analysis #2.1: defect classification should be handled to detect causing-phase.
Analysis #2.2: causing-phase is confirmed as CD which means self-detecting bugs in CD is poor and leaking bugs to testing phase.
The target of analysis is NOT to reduce the bugs as improvement.
The target of analysis is to confirm the logic of work as it should happen like the planning and estimation. The improvement then will be handled by other activities.
Self-detecting bugs is improved!
Quality is OK!

## Slide 34: Analysis (Example #2)
Question #1: Why self-control range is lower than the average of Process Database?
Analysis #1.1: Does it mean the development skill is so good so that the self control range is lower?  This analysis can be accepted if the skill evaluation is clear.
Analysis #1.2: Following to time, the actual result is higher than self-control range so that the analysis #1.1 is incorrect and rejected. Then the plan should be re-estimated but the project didn’t do it  recommend to setup another control range for better monitoring.
Question #2: Why actual value is higher than expectation?
Analysis #2.1: Designing skill has a problem. If so, later phases such as DD and CD should be monitored strictly.
Analysis #2.2: The result of DD and CD are still higher than expectation. However, we can NOT make any conclusion here without other analysis charts. From this point, we need to analyze more the peer review performance to understand whether the bugs found can be “saturated” under low-skill of development.

## Slide 35: Analysis (Example #3)
(from Global SEPG template)
Question #1: What is the common mistake to make a defect?
Analysis #1: Specification error and Coding error are two common mistakes. Following to the project explanation, the Specification error occurred during design implementation while the Coding error occurred during coding. Then it seems quite possible to take some controls to reduce those mistakes. How to improve it?  We need to use other analysis charts to confirm the peer review performance and then defining the improvement plan.

## Slide 36: Analysis (Example #4)
(from JB5001 May 2018 template)
Analysis: Trending of reviews 1~7 are good. The number of defects/issues reduced over time and review speed is NOT far away the target which implied a stable reviewing and quality is saturated. However, reviews 8~11 and 13~17 broke the trend with more issues and defects found. Possible reason could be new features were designed and had issues comparing with previous ones  need to confirm with project in detail. In general, the designing skill is poor but the reviewing skill is good to guarantee the pointing  fixing issues before next phases. Quality is OK.
Note #1: the review speed, issue density and review engagement rate vary between peer reviews. It is due to a fact that the scope of reviews and the number of issues pointed out are NOT the same per review. Hence, it’s quite difficult to analyze the peer review performance individually. In fact, only the average values of all reviews will be the target of simple analysis.
Note #2: the advance analysis will confirm the detail quality status by checking the trend and relationship of series of peer reviews as the below chart.

## Slide 37: Analysis (Example #5)
(from JB5001 Apr 2017 template)
Analysis: Actual result of FD is larger than the plan and modified values. It means that the project has issue about estimation and need to lookback again the plan of later phases. However, it seems that they were still confident on their own estimation, so the adjustments were meaningless comparing to the actual result. The risk on losing the control of quality is high.
Chart: 
| Category 1 | Category 2 | Category 3 | Category 4
Bug (Plan) | 4.3 | 2.5 | 3.5 | 4.5
Bug (Actual) | 2.4 | 3 | 6.5 | 7.4
Risk | 2 | 2 | 5 | 8
Chart: 
| Category 1 | Category 2 | Category 3 | Category 4 | Category 5 | Category 6 | Category 7 | Category 8
Bug (Plan) | 4.3 | 2.5 | 3.5 | 4.5 | 6.1 | 6.7 | 6.9 | 7.4
Bug (Actual) | 2.4 | 3 | 6.5 | 7.4 | 7.8 | 9 | 9.5 | 10
Risk | 2 | 2 | 5 | 8 | 9 | 9.5 | 9.8 | 10
Case 2: The evil
It’s OK. Risk is just extremely high. And you will be fine fired!
It’s OK. Risk is just so high. But you still be fine!
Trending line

## Slide 38: Analysis (Example #6)
Analysis #1: Planning for production scale is quite poor so the number of expected test cases for UT are incorrect. Perhaps the project member misunderstood the concept of production scale and then make an incorrect plan.
Analysis #2: The actual number of created test items are higher than the expectation (test density is higher). Higher test density is usually better since there are more test cases to confirm the logic of code. However, the cost of good quality will be increased for both the test preparation, test execution and maintenance phases so the project needs to consider again for the budget plan.
Analysis #3: IT, however, has lower test density than the expectation and it will add a risk to IT phase. There could be NOT enough number of test cases to confirm integration system, and then potential bugs could be leaked outside. Since the project has no plan with ST, then IT is the final gate and the risk of bug-leakage is quite high.
(from JB5001 May 2018 template)

## Slide 39: Analysis
Notes
  Example #1 ~ #6 provide only general analysis when 1st looking at the project data.
    02 of them praised for the improvement of project and concluded that quality is OK.
    04 remaining put concerns about the risk of quality and potential of bug-leakage.
    Do you believe that all 06 examples are from the same project in the same period?
      Project only handled 02 analyses that said, “quality is OK”, then they did nothing more.
      04 concerns were NOT analyzed during the project life. Instead, they were confirmed lately as lookback after the project received the bug-leakage claim report from REL.
      Don’t look at only 01 analysis. If it said, “everything is good”, other analyses may reject it soon.
      Analysis is used to reduce the risk of quality control and make the future estimation for project if trending is clear.
        If any analysis is showing that the risk is high, then an action needs to be taken immediately.
        If trending is unclear, then any estimation number is nothing more than a random number.
  To support for the analysis, there are several tools called Quantitative Quality Control (QQC) indicators are used on the project measurable data. Some of common indicators are introduced later in this material.

## Slide 40
Defect Management
Page 40
Everything Project Leader and Project Manager need to know…

## Slide 41: Defect detection
Definition:
  In-process defect: a defect which was detected within the development process.
  Design defect: a defect which was detected after Design Qualification process (bug-after-release).
  Number of (In-process) defects are counted from the Functional Design process to the Design Qualification process.
    Two methods of defect detection: by review and by testing.
    But defect is sometime detected and claimed by customer  extremely serious, even though it is still In-process defect.
    Test execution can detect defects of product and testing itself  need to be classified before taking an analysis.

## Slide 42: Defect detection
How to count In-process defect:
  For the In-process defect, count the phenomenon of 1 defect as 1 case.
  Even if in the case to solve that in-process defect, many parts and many deliverables need to be handled, still count it as 1 defect only.
  Even if the unresolved defect is pointed out again by reviews or by other test cases (confirming the root cause is same), still count it as 1 defect only.
    However, right after the solution has been taken to resolve the defect (result is PASS by review or by testing), if it is pointed out again as in-process defect due to insufficient solution (PASS is confirmed as incorrect result), count it as the new In-process defect.
  In the case the defect was found on re-used part in the same process-meaning (like re-use source code and found defect in Coding phase), count it as 1 defect but for re-used part.
How to count Design defect:
  Refer to the section “Quality objectives: bug-after-release”

## Slide 43: Defect detection
Issues (findings) by peer review  classify as defects if:
  For specification (FD/AD, DD/UD, UT, IT, ST/VT):
    Item that do NOT satisfy the requirement (request), deliverables requirement (commitment).
    Item that description is ambiguous and by be misunderstood.
    Item that may create defects in deliverables of the next process.
    Among the typo or item that may create (logic) defects, such as unit mistake (usec  msec), incorrect boundary condition (>5  <5), incorrect register setting (bit7  bit8).
  For source code: anything that is NOT matching with detail design specification
    Mistake of description of variable type
    Mistake of setting value of register
    Mistake of condition of statement
    Redundant code that has no meaning within the scope of design

## Slide 44: Defect Management: cause and classification
Process detecting defect:
  It is used to record the phase that detecting defect.
  The phases that have activity to detect defects: PP, RD, FD/AD, DD/UD, CD, UT, IT, ST/VT, Other.
  Note #1: “Other” is used when the defect is detected outside the process or outside the normal activity as intention (plan). It is used to understand the possibility of out-of-expectation defects.
    Defect found in DQ/QQ
    Design defect found after a release (a release requires either formal or informal testing).
    Defect found by unplanned activities such as a report from 3rd party or project members found it accidentally by reading the source code for relaxing when waiting a result of long test execution.
  Note #2: it is assuming that a defect caused during design-code-test which means starting to count from the phase FD/AD until DQ/QQ. However, preparing/reviewing in PP and RD in some cases can help to detect defects of base product or re-usable product or reference product that were developed outside the project.
    Even it has an impact to the quality of current product, it is treated as a risk under risk management rather than a defect under defect management.
    The recording, monitoring and control in this case can be taken as the project decision, however analyzing for development capability of project can be skipped since they are outside the project.

## Slide 45: Defect Management: cause and classification
Process causing defect:
  It is used to record the phase that causing defect.
  The phases that have activity to cause defects: FD/AD, DD/UD, CD, UT, IT, ST/VT, Other.
  Note #3: “Other” is used when the defect is confirmed outside the current product, such as from base product, re-usable product, reference product, dependency product, or hardware platform. Otherwise, the phase from FD/AD to ST/VT should be clearly specified.
  Note #4: in some recording templates such as JB5001, phases PP and RD are included but not used, since PP and RD has no criteria to violate and hence cannot provide defect.

## Slide 46: Defect Management: cause and classification
Cause of defect (from Global SPEG guideline)
Types | Explanation
Specification study leakage | Following to the specification but it was leaking or missing (not enough)
Specification missing error | Following to the specification but it was missing (not existed)
Specification description error | Specification was confirmed as incorrect
Coding error | Following to the specification but coding was incorrect
Test specification error | Error in the test specification and checklists (PCL)
Test error | Error in test method (version, deployment, execution)
Test program error | Error in test program (test env., test script, automation env.)
Test data error | Error in the data (input data, configuration data)
Insufficient correct | Modifying the LOC (source code, or page) and causing another issue
Other | Other than above

## Slide 47: Defect Management: cause and classification
Cause of defect (from JB5001, May 2018 guideline)
Types | Explanation
Specification study leakage | Following to the specification but it was leaking or missing (not enough)
Specification error | Specification was confirmed as incorrect
Specification of misunderstanding | Following to the specification but the understanding was incorrect
Ignore specification | NOT to study the specification before implementing
Coding error | Following to the specification but coding was incorrect
Impact of the modification | Modifying the LOC (source code, or page) and causing another issue
Test error | Error in test method (version, deployment, execution)
Test specification error | Error in the test specification and checklists (PCL)
Test program error | Error in test program (test env., test script, automation env.)
Test data error | Error in the data (input data, configuration data)
Other | Other than above

## Slide 48: Defect Management: Reference from REL/ABU
In-process defect
  Defect caused by design that does NOT satisfy product specifications of software and board, customer’s request (function, and performance, characteristics, etc.) detected before DQ/QQ execution.
  Inadequacy of sales document detected after providing it outside the Renesas.
Design defect
  Defect caused by design that does NOT satisfy product specification of software and board, customer’s request (function, and performance, characteristics, etc.) detected after DQ/QQ execution.
  Inadequacy of sales document detected after providing it outside the company.
  6 ranks of classification: (1) serious quality incident, (2) major quality incident, (3) quality incident, (4) quality issue category A, (5) quality issue category B, (6) quality issue category C.
  Design defect requires “Konpon cause analysis” and “5-Why analysis”.
Customer claim
  Quality problems of software and board that require quality assurance found by customer.
Equivalent to (RVC) Bug-after-release
Equivalent to (RVC) serious bugs required 5-Why analysis
Equivalent to (RVC) in-process defects

## Slide 49: Defect Management: Reference from REL/BBU
 |  |  | Person discovered defects |  |  |  |  | 
 |  |  | In-house (REL group) |  |  |  | Outside of REL | 
 |  |  | Developing in charge division |  | Not-in charge developing division |  | Distributor (tokuyakuten) | Customer
 |  |  | Defects of newly changed parts | Defects of reused parts | Discovered during other development | Discovered at outside of development |  | 
In developing | Plan phase |  | N/A | N/A | N/A | N/A | N/A | N/A
 | Design phase | Before design certification | Defects in development process | Design defects | N/A | N/A | N/A | N/A
 |  | After design certification | Design defects | Design defects | Design defects | Design defects | Design defects | N/A
 | Qualifi-cation phase | After qualification | Design defects | Design defects | Design defects | Design defects | Design defects | N/A
 |  | After official release | Design defects | Design defects | Design defects | Design defects | Design defects | Customer complaint
After development completed |  |  | Design defects | Design defects | Design defects | Design defects | Design defects | Customer complaint
Equivalent to (RVC) Bug-after-release
Equivalent to (RVC) serious bugs required 5-why analysis
Equivalent to (RVC) in-process defects
Quite the same viewpoint…

## Slide 50: Defect Management: Reference from REL/BBU
Quite the same viewpoint… but less raking on low-level issues
Rank | Category | Design certification date | Aras registration | Case (5 why) analysis
Serious Quality Incident | ー | ー | Required | Must
Major Quality Incident | ー | ー | Required | Must
Quality Incident | A | Within past 3 years | Required | Must
 | B | Until 3 years ago | Required | Must
Quality Issue | ー | ー | Option | Option

## Slide 51
Quantitative Quality Control (QQC) Indicators
Page 51
Everything Project Leader and Project Manager need to know…

## Slide 52: QQC Indicators – an overview
Indicator
  Measuring and evaluating the current state or level of something.
  Quantitative Quality Indicator is to measure and evaluate the current state or level of product quality by using the quantitative methods.
Some notes on QQC indicators
  There is NO perfect indicator to measure and evaluate the product quality precisely.
    The indicator is used for measuring and evaluating, and hence it tells the lie-story sometime.
    At the beginning, someone makes the output, then an indicator is used to measure and evaluate the quality of output. Under the analysis of indicator, good things and bad things are pointed out to take lesson-learn.
    Later someone refers to the lesson-learn and realizes that just satisfying the indicator analysis and the judgement on quality will only tell good things. However, in most of cases the result may not be good as expectation but a kind of cheating or “too-beautiful-to-be-real”.
    It does NOT mean the indicator is bad. It just means that everyone tries to follow it and “drives” the result to fit the analysis indicator and makes a nice report and following to that serious issue is hidden on the background.

## Slide 53: QQC Indicators – an overview
Indicator
  Measuring and evaluating the current state or level of something.
  Quantitative Quality Indicator is to measure and evaluate the current state or level of product quality by using the quantitative methods.
Some notes on QQC indicators
  There is NO perfect indicator to measure and evaluate the product quality precisely.
  An indicator is used for a specific purpose and hence it only sees a corner of general issue.
Indicator is similar to eyes watching one side of cycle.
It recognizes the cycle has green color but does NOT know another side has purple color.
Indicator tells the result is good does NOT mean the total result is also good. It’s necessary to confirm many other indicators to make the final judgement.
You should NOT rely only a single indicator!!!

## Slide 54: QQC Indicators – Improvement Points
Improvement points in RVC ESW until 18-2H:
  Monitoring peer review performance
  Defining QQC indicators for monitoring and control
Figure: Measurement and analysis (MA) in project integrating with quantitative quality control
review engagement
review speed
review defect/issue density
test case density per line of code
defect rate per line of code
defect rate per test case
production efficiency
source code reusable rate
re-fixing rate
Peer review performance
Coding performance
Testing performance
1. Data collection
2. Analysis
3. Judgement
4. Diagnostics
5. Improvement
Action: Collect quality control measurable data
Requirement: Intermediate data by monthly
Action: Compare between actual measurable data and target/reference data
Requirement: Control chart with acceptance range to detect abnormal case
Action: Report the quality judgement to the project and manager
Requirement: Ability to continue development and to properly describe the quality issue
Action: Handle the diagnostics by project to gather the practical experience on workflow
Requirement: Experience on diagnostics
Action: Apply countermeasures
Requirement: Experience on diagnostics
Figure: Process map for QQC monitoring and control
Target area to improve!!
QQC Indicators

## Slide 55: QQC Indicators – How RVC achieved good Result
Chart: Defect Density (CD - Process Database V4.0)
| -3.0153064085937968 | -1.7519985849751516 | -0.48869076135650602 | 0.77461706226213944 | 2.037924885880785 | 3.30123270949943 | 4.5645405331180751 | 5.8278483567367205 | 7.091156180355366 | 8.3544640039740106 | 9.6177718275926587
Frequency | 0 | 0 | 1 | 10 | 8 | 4 | 2 | 0 | 0 | 1 | 2
limit | 16 | 16
Chart: Defect Density (DD - Process Database V4.0)
| -2.8585528956532762E-2 | -4.4495838548082121E-3 | 1.9686361246916348E-2 | 4.3822306348640906E-2 | 6.7958251450365451E-2 | 9.2094196552090002E-2 | 0.11623014165381457 | 0.14036608675553913 | 0.16450203185726367 | 0.18863797695898821 | 0.21277392206071277
Frequency | 0 | 2 | 2 | 6 | 4 | 3 | 4 | 3 | 2 | 0 | 0
limit | 12 | 12
Chart: Defect Density (FD - Process Database V4.0)
| -5.5748373975877646E-2 | -2.7899683547899203E-2 | -5.0993119920777347E-5 | 2.7797697308057655E-2 | 5.5646387736036085E-2 | 8.3495078164014525E-2 | 0.11134376859199296 | 0.13919245901997138 | 0.16704114944794982 | 0.19488983987592826 | 0.22273853030390667
Frequency | 0 | 0 | 4 | 2 | 1 | 2 | 6 | 0 | 1 | 0 | 0
limit | 12 | 12
Early achievement on the capability analysis of defect density of Peer Review: ZERO-density is reduced!
Figure: Capability analysis of defect density on Peer Review (FD, DD, and CD – Process Database V4.0)
Figure: Capability analysis of defect density on Peer Review (FD, DD, and CD – Process Database V3.2)
After
Chart: Defect Density (CD - Process Database V3.2)
| -1.5131735157273412 | -0.79551546937008677 | -7.7857423012832258E-2 | 0.63980062334442234 | 1.3574586697016766 | 2.0751167160589312 | 2.7927747624161854 | 3.51043280877344 | 4.2280908551306942 | 4.9457489014879483 | 5.6634069478452034
Frequency | 0 | 0 | 10 | 9 | 15 | 8 | 7 | 1 | 3 | 1 | 2
limit | 16 | 16
Chart: Defect Density (DD - Process Database V3.2)
| -0.21888877948871843 | -0.14490314931118453 | -7.0917519133650631E-2 | 3.0681110438832704E-3 | 7.7053741221417171E-2 | 0.15103937139895107 | 0.22502500157648497 | 0.29901063175401887 | 0.37299626193155277 | 0.44698189210908668 | 0.52096752228662058
Frequency | 0 | 0 | 0 | 16 | 6 | 8 | 3 | 0 | 1 | 1 | 2
limit | 18 | 18
Chart: Defect Density (FD - Process Database V3.2)
| -4.7276422613942611E-2 | -3.1032566937206206E-2 | -1.4788711260469807E-2 | 1.4551444162665943E-3 | 1.7699000093002994E-2 | 3.3942855769739398E-2 | 5.0186711446475796E-2 | 6.64305671232122E-2 | 8.2674422799948605E-2 | 9.8918278476685009E-2 | 0.1151621341534214
Frequency | 0 | 0 | 0 | 11 | 4 | 5 | 3 | 1 | 0 | 0 | 2
limit | 12 | 12
Target to improve
Target to improve
Target to improve
Before

## Slide 56: QQC Indicators – How RVC achieved good Result
74.43%
Chart: Defect Distribution (18-2H)
| FD/AD | DD/UD | CD | UT | IT | ST/VT
 | 0.18826 | 0.27365 | 0.28239 | 0.213 | 0.040757 | 0.0019408
Chart: Defect Distribution (18-1H)
| FD/AD | DD/UD | CD | UT | IT | ST/VT
 | 0.20882 | 0.26373 | 0.32353 | 0.13873 | 0.057843 | 0.0073529
Chart: Defect Distribution (17-2H)
| FD/AD | DD/UD | CD | UT | IT | ST/VT
 | 0.17741 | 0.28918 | 0.27676 | 0.17031 | 0.036073 | 0.050266
Chart: Defect Distribution (17-1H)
| FD/AD | DD/UD | CD | UT | IT | ST/VT
 | 0.11213 | 0.19908 | 0.18707 | 0.32666 | 0.16018 | 0.014874
Chart: Defect Distribution (16S)
| FD/AD | DD/UD | CD | UT | IT | ST/VT
 | 0.10507 | 0.14567 | 0.22866 | 0.12657 | 0.3391 | 0.054925
Chart: Defect Distribution (16K)
| FD/AD | DD/UD | CD | UT | IT | ST/VT
 | 0.049492 | 0.16117 | 0.26777 | 0.10914 | 0.26142 | 0.15102
Chart: Defect Distribution (15S)
| FD/AD | DD/UD | CD | UT | IT | ST/VT
 | 0.022453 | 0.15544 | 0.21934 | 0.38169 | 0.15371 | 0.067358
Early achievement on the defect distribution: lower rate on Testing phase!
Figure: Defects distribution among development phases – a survey from terms 17-1H and 18-2H. (CMMI with JB5001)
Figure: Defects distribution among development phases – a survey on terms 15S~16S – CMMI appraisal
49.83%
74.33%
79.61%
50.17%
25.67%
25.57%
39.72%
47.84%
47.94%
60.28%
52.16%
52.06%
22.11%
41.24%
39.4%
17.51%
8.63%
6.52%
20.39%
4.27%
After
Before
PS count: 57
PS count: 88
PS count: 99
PS count: 90
PS count: 104
PS count: 100
PS count: 66
Note: PS - Purchase Spec.

## Slide 57: QQC Indicators – A collection of Tools
74.43%
Figure: Defects distribution among development phases – a survey from terms 17-1H and 18-2H (CMMI with JB5001)
Figure: Defects distribution among development phases – a survey from terms 15S to 16S. 15S – CMMI appraisal; 16K~16S – CMMI trial process
Note: PS - Purchase Spec
Chart: Defect Distribution (15S)
| FD/AD | DD/UD | CD | UT | IT | ST/VT
 | 0.022453 | 0.15544 | 0.21934 | 0.38169 | 0.15371 | 0.067358
39.72%
60.28%
22.11%
PS count: 57
Chart: Defect Distribution (18-2H)
| FD/AD | DD/UD | CD | UT | IT | ST/VT
 | 0.18826 | 0.27365 | 0.28239 | 0.213 | 0.040757 | 0.0019408
PS count: 99
25.57%
4.27%
review engagement
review speed
review defect/issue density
test case density per line of code
defect rate per line of code
defect rate per test case
production efficiency
source code reusable rate
re-fixing rate
Peer review performance
Coding performance
Testing performance
QQC Indicators
To achieve this result, various indicators were used to cross-confirm the analysis of each others, then making the final judgement whether the total quality is good or bad.

## Slide 58: (1) QQC Indicators – A collection of Tools
review engagement
review speed
review defect/issue density
test case density per line of code
defect rate per line of code
defect rate per test case
production efficiency
source code reusable rate
re-fixing rate
Peer review performance
Coding performance
Testing performance
QQC Indicators
Peer review performance

## Slide 59: (1-1) QQC Indicators – Peer review performance
Review Engagement
  Small scale of review has higher review engagement rate.
  Large scale of review has slower review engagement rate.
  It’s not necessary to have too much review since the cost of good quality will be increased accordingly.
  If the scale of review can be controllable and fixed per review, then the review engagement is saturated.
Y ＝ -5.446*X + 24.19 ＝ -5.446*(LOG(L)-1.5) + 24.19
Figure: Code review engagement rate comparing with scale of review (from REL report)
10 peer reviews, each review has a target 1,000 LoC
vs.
1 peer review that has a target 10,000 LoC
Which one is better?  Depending on the review duration and scope.
Tips:
Best time for review : morning session with flesh-mind
Review duration : ~1.5 hours for good concentration
Review scope : independent and meaningful scope per time
Participants : only related members (2~3 members)
How often? : regularly instead of waiting until the end of phase
How much? : 5, 10, 20, 100 times, etc. (but less than 3 is too few)

## Slide 60: (1-2) QQC Indicators – Peer review performance
Review Engagement
  Formula: Review engagement rate = peer review effort / total effort
    Peer review effort = Review duration (hour) x number of reviewers + total review time on desk (hour)
    Total effort = effort to implement the phase (hour)
  When the process completes: effort is counted within that process.
  At DQ/QQ process: effort is counted from Project Planning to System Test.
Average | 7.98%
Standard deviation | 4.38%
UCL | 21.13%
LCL | 0.00%
Average +30% | 10.38%
Average -30% | 5.59%
Average | 8.16%
Standard deviation | 5.01%
UCL | 23.18%
LCL | 0.00%
Average +30% | 10.61%
Average -30% | 5.71%
Average | 8.39%
Standard deviation | 5.65%
UCL | 25.34%
LCL | 0.00%
Average +30% | 10.91%
Average -30% | 5.87%
From the Process Database V4.1, it’s recommended to set the target review engagement rate at 8% (3.2 hours per every 40 working-hours) for design-coding!
FD/AD
DD/UD
CD
This is the control chart of review engagement rate from RVC Process Database V4.1

## Slide 61: (1-3) QQC Indicators – Peer review performance
Chart: Defect/Issue density (CD)
Defect density | 0.017301 | 0.019084 | 0.0055249 | 0.002442 | 0.013008 | 0 | 0 | 0.0064599 | 0.003876 | 0.0012107 | 0.0095579 | 0 | 0 | 0 | #N/A
Issue density | 0.034602 | 0.019084 | 0.027624 | 0.004884 | 0.026016 | 0 | 0 | 0.011628 | 0.015504 | 0.014528 | 0.015532 | 0 | 0.0066225 | 0.005772 | #N/A
Target speed | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589
Review speed | 144.5 | 154.1176 | 181 | 409.5 | 307.5 | 10 | 40 | 309.6 | 258 | 413 | 418.5 | 13.3333 | 151 | 346.5
Example
Review Speed
  How fast the review meeting is being handled.
  Formula: Review speed = target review scale / review duration
Review Issue Density
  Formula: Review issue density = number of review issue / target review scale
Review Defect Density
  Formula: Review defect density = number of review defect / target review scale
Figure: Peer review performance analysis (Example)

## Slide 62: (1-4) QQC Indicators – Peer review performance
Chart: Defect/Issue density (CD)
Defect density | 0.017301 | 0.019084 | 0.0055249 | 0.002442 | 0.013008 | 0 | 0 | 0.0064599 | 0.003876 | 0.0012107 | 0.0095579 | 0 | 0 | 0 | #N/A
Issue density | 0.034602 | 0.019084 | 0.027624 | 0.004884 | 0.026016 | 0 | 0 | 0.011628 | 0.015504 | 0.014528 | 0.015532 | 0 | 0.0066225 | 0.005772 | #N/A
Target speed | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589
Review speed | 144.5 | 154.1176 | 181 | 409.5 | 307.5 | 10 | 40 | 309.6 | 258 | 413 | 418.5 | 13.3333 | 151 | 346.5
Example
Some notes on review speed
  For a simple analysis, when a peer review completed, compare then analyze target values vs performance values
    Review speed is fast  predicting poor peer review
    Review speed is slow  predicting low review capability of participants
    Combining with review issue density to predict the quality of product
Figure: Peer review performance analysis (Example)

## Slide 63: (1-5) QQC Indicators – Peer review performance
Chart: Defect/Issue density (CD)
Defect density | 0.017301 | 0.019084 | 0.0055249 | 0.002442 | 0.013008 | 0 | 0 | 0.0064599 | 0.003876 | 0.0012107 | 0.0095579 | 0 | 0 | 0 | #N/A
Issue density | 0.034602 | 0.019084 | 0.027624 | 0.004884 | 0.026016 | 0 | 0 | 0.011628 | 0.015504 | 0.014528 | 0.015532 | 0 | 0.0066225 | 0.005772 | #N/A
Target speed | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589
Review speed | 144.5 | 154.1176 | 181 | 409.5 | 307.5 | 10 | 40 | 309.6 | 258 | 413 | 418.5 | 13.3333 | 151 | 346.5
Example
Some notes on review issue/defect density
  For a simple analysis, when a peer review completed, compare then analyze target values vs performance values
    Actual value > threshold  predicting bad quality
    Actual value < threshold  predicting (1) inappropriate reviewing method, or (2) good quality
    Actual value < threshold, and review speed is slow  predicting (1) inappropriate reviewing method, or (2) good quality
    Actual value < threshold, and review speed is fast  predicting bad quality
    Actual value > threshold, and review speed is fast  predicting bad quality
    Actual value > threshold, and review speed is slow  predicting (1) inappropriate reviewing method, or (2) bad quality
Figure: Peer review performance analysis (Example)

## Slide 64: (1-6) QQC Indicators – Peer review performance
Chart: Defect/Issue density (CD)
Defect density | 0.017301 | 0.019084 | 0.0055249 | 0.002442 | 0.013008 | 0 | 0 | 0.0064599 | 0.003876 | 0.0012107 | 0.0095579 | 0 | 0 | 0 | #N/A
Issue density | 0.034602 | 0.019084 | 0.027624 | 0.004884 | 0.026016 | 0 | 0 | 0.011628 | 0.015504 | 0.014528 | 0.015532 | 0 | 0.0066225 | 0.005772 | #N/A
Target speed | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589
Review speed | 144.5 | 154.1176 | 181 | 409.5 | 307.5 | 10 | 40 | 309.6 | 258 | 413 | 418.5 | 13.3333 | 151 | 346.5
Example
However, analyzing peer review performance is NOT so easy…
  We may NOT predict exactly how many defects can be detected before actually handling a review and performing a test/check on output work. It’s also impacted from low-skill participants may NOT detect anything while high-skill participants may point-out a lot of issues during a review.
  Moreover, reference from Process Database sometime does NOT help to analyze a particular review, since early reviews may detect a lot of issues while later reviews on the same items may only detect fewer or nothing.
Figure: Peer review performance analysis (Example)

## Slide 65: (1-7) QQC Indicators – Peer review performance
Chart: Defect/Issue density (CD)
Defect density | 0.017301 | 0.019084 | 0.0055249 | 0.002442 | 0.013008 | 0 | 0 | 0.0064599 | 0.003876 | 0.0012107 | 0.0095579 | 0 | 0 | 0 | #N/A
Issue density | 0.034602 | 0.019084 | 0.027624 | 0.004884 | 0.026016 | 0 | 0 | 0.011628 | 0.015504 | 0.014528 | 0.015532 | 0 | 0.0066225 | 0.005772 | #N/A
Target speed | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589 | 237.8589
Review speed | 144.5 | 154.1176 | 181 | 409.5 | 307.5 | 10 | 40 | 309.6 | 258 | 413 | 418.5 | 13.3333 | 151 | 346.5
Lower density as increasing capability
Faster speed as gaining more experience
Expected a peer review chart
Example
A series of peer review over time may show how good the conducted peer reviews are:
    Why later reviews on the same module still consume a huge effort?
    Why later reviews on the same module still detect a lot of issues/defects?
  With a controllable review speed, actual issue/defect density is more than plan value means that quality of work is lower than expectation. If the actual density is less than plan value, it means that quality of work is higher. However, such kind of analysis is NOT always accuracy without monitoring the trend of peer review performance.
Figure: Peer review performance analysis (Example)
Figure: Peer review performance analysis (Expectation)

## Slide 66: (1-8) QQC Indicators – Peer review performance
① | ② | ③
④ | ⑤ | ⑥
⑦ | ⑧ | ⑨
Review engagement rate
Review issue density
Figure: Judgement matrix on peer review analysis
 | Quality situation | Evaluation example
⑤ | No problem | Quality is good
⑥ |  | It is necessary to confirm the review method and member.
⑧ | Possibility of good quality | It is necessary to confirm the review method, member and leak.
⑨ |  | Efficiency is poor, it is necessary to confirm the review method, member and leak.
② | Possibility of poor quality | Due to poor design, it is necessary to confirm the failure of the previous process design and insufficient review.
③ |  | Due to poor design, it is necessary to confirm the failure of the previous process design and insufficient review.
① |  | Review is insufficient, it is necessary to confirm the review method, member and leak.
④ |  | Due to lack of review, quality defects and confirmation of design and review are necessary.
⑦ | Not a situation to judge quality | Due to lack of review, there is a possibility that it may be pointed out by additional review.
Peer review performance under the context of review engagement rate
  Lower review engagement rate may only have a little chance to detect issue.
  Higher review issue/defect density may NOT prove the great skill of reviewing and guarantee all issues pointed out. In fact, it’s adding more risks on the quality of target product.
Expectation is detecting 100 bugs but detected 150 bugs. Hey!, so much bugs detected then it means 10 more bugs may still being hidden somewhere  It’s over-detecting!!!

## Slide 67: (1-9) QQC Indicators – Code Review Implementation Rate
Average | 4.07
Standard deviation | 3.43
UCL | 14.37
LCL | 0
Average +30% | 5.3
Average -30% | 2.85
CD
Peer review performance  code review implementation rate
  The code review implementation rate is one of QQC indicators newly added by REL to the KPI (see more in the later section KPI management)
    Unlike the review engagement rate that is set as management indicator (to achieve the target  fail the target means fail the indicator), the code review implementation rate is set as monitor indicator (to analyze the gap between plan and actual  fail the plan requires an analysis and explanation)
  Formula: Code review implementation rate = peer review effort in CD / production scale

## Slide 68: (2) QQC Indicators – A collection of Tools
review engagement
review speed
review defect/issue density
test case density per line of code
defect rate per line of code
defect rate per test case
production efficiency
source code reusable rate
re-fixing rate
Peer review performance
Coding performance
Testing performance
QQC Indicators
Coding performance

## Slide 69: (2-1) QQC Indicators – Coding performance
Production Efficiency
  It is used to measure the cost of implementation in term of working effort (hour).
  However, it just gives a general idea about the implementation cost since it must be analyzed together with analyzing the scale complexity and skill level.
    Sometime the higher complexity code may have smaller amount of code lines and hence Production efficiency could be low as a result. However, without understanding the skill level of developers, the analysis could be incorrect.
  Formula: Production efficiency = Scale / Effort (hour)
    For DD, Scale is number of document pages, which means efficiency on making design document.
    For CD, Scale is Production scale (kLoC), which means efficiency on coding product.
    For UT, Scale is Production scale (kLoC), which means efficiency on testing product code.
    For IT, Scale is Completion scale (kLoC), which means efficiency on testing product code.
    At Software design qualification, effort is the total effort of all phases.

## Slide 70: (2-2) QQC Indicators – Coding performance
Source Code Reusable Rate
  It is used to understand how much source code are re-used for the current development.
  When analyzing the defect density, the reusable rate can help to explain if the bugs are confirmed causing from the reusable code (adding a risk to monitor and maintain the quality of reusable code).
  Formula: Source code reusable rate = Reusable rate (kLoC) / Completion scale (kLoC)

## Slide 71: (2-3) QQC Indicators – Coding performance
Re-fixing Rate
  It is also the “defect reopen ratio” to measure the failure of fixing defects that increasing cost of rework.
  Formula: Re-fixing rate = Number of re-fixing bugs / Total number of bugs
    The re-fixing rate is measured for each phase, then number of re-fixing bugs and total number of bugs are count only for causing bugs of that phase, here is the CD phase.

## Slide 72: (3) QQC Indicators – A collection of Tools
review engagement
review speed
review defect/issue density
test case density per line of code
defect rate per line of code
defect rate per test case
production efficiency
source code reusable rate
re-fixing rate
Peer review performance
Coding performance
Testing performance
QQC Indicators
Testing performance

## Slide 73: (3-1) QQC Indicators – Testing performance
Test Case Density per Production Line of Code
  Formula: Test case density = Number of test items / Source code scale
    For UT: source code scale is Production scale of product (kLoC)
    For IT: source code scale is Completion scale of product (kLoC)
    For ST: there is no mention, but a recommendation is to use Completion scale of product (kLoC)
This is the control chart of review engagement rate from RVC Process Database V4.1
Average | 110.8
Standard deviation | 68.65
UCL | 316.76
LCL | 0
Average +30% | 144.04
Average -30% | 77.56
Average | 86.99
Standard deviation | 98.45
UCL | 382.36
LCL | 0
Average +30% | 113.09
Average -30% | 60.89
Average | 11.81
Standard deviation | 14.28
UCL | 54.67
LCL | 0
Average +30% | 15.35
Average -30% | 8.26
UTP
ITP
STP/VTP
From the Process Database V4.1, it’s recommended to set the target test case density at 80~150 (for UT) and 60~120 (for IT)!

## Slide 74: (3-2) QQC Indicators – Testing performance
Defect Rate per Production Line of Code
  It is used to measure the quality of Production line of code in term of number of defects found.
  Formula: Defect rate per line of code = Number of defects caused by coding / Production scale
    Defects need to be classified the causing-phase, and then count only for CD phase.
    Production scale is measured in term of kilo line of code (kLoC).
    In real situation, trending of defect rate among various milestones may NOT have any meaning. It is due to a fact that the scope of work on one particular milestone could be a maintenance of previous coding (has less defects  lower defect rate), or a new feature development (new experiment and hence new bugs  higher defect rate).
    In real situation where multiple releases or continuous development is applied, the scope of coding is changed following to each milestone and hence the Production line of code needs to be separated between them (maintenance milestone may need smaller line of code comparing with new development milestone), and then the defect rate will be calculated separately.

## Slide 75: (3-3) QQC Indicators – Testing performance
Defect Rate per Test Case
  It is used to measure both the test case effectiveness and bug finding rate by test.
  Formula: Defect rate (per test case) = Number of defects detected by test / Number of test case executed
    In the real situation, the test cases can be re-executed many times and hence they should be count as one time execution if the testing context is still unchanged.
    In the real situation where multiple-releases or continuous development is applied, the testing context will be changed following to each milestone and hence defect rate will be calculated separately. Moreover, it’s being expected that later test executions will find less bugs than previous ones so that the target defect rate needs to be reduced timely as production code is more reliable and stable.

## Slide 76
QQC Under Quality Management System
Page 76
Everything Project Manager needs to know…

## Slide 77: (1) QC Activity with ISO9001:2015
KPI Management Scheme
QC Activity
QA Activity
SEPG/Process Activity
Scope/Target
Progress
Monitoring
Planning
Reporting
Quality Management System (required by ISO9001)
Scope/Target of quality is defined as Quality Objectives (a.k.a KPI) which will be explained from next slides.

## Slide 78: (2-1) Quality Objectives: Reference from REL/ABU
“In the ABU SW development, we set the following indicators as KPI.
  The review engagement rate of the FD/DD process of the management indicator is managed as the completion condition of the FD/DD process to achieve the target.
  The monitor indicator does not set the achievement as the process completion criteria, but it analyzes the difference between the actual result and the target.
We will analyze the measurement result of 2019/1H, we will review the target value after 2019/2H and consider changing the monitor index to management index.
The following is a list of KPIs.”
Indicator | Indicator type | Definition
Production Ratio (QM) | Management indicator | Completion scale / Effort of development (KL/Man-Month)
Production Ratio (ASIL) | Management indicator | Completion scale / Effort of development (KL/Man-Month)
Review engagement rate (FD) | Management indicator | Peer review effort in FD / Effort of FD process (%)
Review engagement rate (DD) | Management indicator | Peer review effort in DD / Effort of DD process (%)
Code review implementation rate (CD) | Monitor indicator | Peer review effort in CD / production scale (H/KL)
Test density (UT) | Monitor indicator | Number of test items / Production scale (item/KL)
Test density (IT) | Monitor indicator | Number of test items / Completion scale (item/KL)

## Slide 79: (2-2) Quality Objectives: Reference from REL/ABU
“For the KPI on the previous page, we set the following target values, aiming at quality improvement and loss cost reduction.
※ For the monitor indicator, we plan to reset the target value based on the result of 2019/1H.”
Indicator | Indicator type | 2019 | 2020 | 2021 | 2022
Production Ratio (QM) | Management indicator | - | 1.0 | 1.0 | ?
Production Ratio (ASIL) | Management indicator | - | 0.3 | 0.3 | ?
Review engagement rate (FD) | Management indicator | 6% or more | 8% or more | 10% or more | 12% or more
Review engagement rate (DD) | Management indicator | 6%or more | 8% or more | 10% or more | 12% or more
Code review implementation rate (CD) | Monitor indicator | 1.5 or more | 2.0 or more | 2.5 or more | 3.0 or more
Test density (UT) | Monitor indicator | 100 - 300 | 150 - 350 | 150 - 350 | 150 - 350
Test density (IT) | Monitor indicator | 50 - 150 | 75 - 175 | 75 - 175 | 75 - 175
Reference from REL ABU/QC
Out of date  under maintaining

## Slide 80: (3) Quality Objectives
Quality objectives in RVC are defined as Quality, Cost, and Delivery (a.k.a. QCD in KPI management)
  Quality: ability of a product or service to meet and exceed customer expectation
    [KPI-main] Bug-after-release (BAR)
      [KPI-sub] Accumulated number of checkpoint (CP) which the BAR passed through
      [KPI-sub] Number of bugs caused by not applying known countermeasures among the BARs
    [KPI-optional] Bug-leakage after acceptance test (AT)
    [KPI-optional] Peer review engagement rate per process
  Cost: minimizing the total development cost
    [KPI-main] Defect ratio of product (upper phase vs. lower phase)
    [KPI-optional] Review efficiency (bugs found by review vs. total bugs)
    [KPI-optional] Defect removal efficiency (bugs found before release vs. total number of bugs)
  Delivery: providing good customer service on time
    [KPI-main] In-time release rate (released times vs. total released-delayed times)
    [KPI-optional] Release commitment rate (released times vs. total adjust-cancel-released times)
    [KPI-optional] Release cycle time (total time per release)
    [KPI-optional] Open-Close ticket rate (story-point velocity or ticket velocity)
Out of date  under maintaining

## Slide 81: (3-1) Quality Objectives: Target from RVC ESW (19-1H)
Indicator (KPI-main) |  | Purpose | Target
Quality | Bugs-after-release (BAR) | Bugs caused by RVC and detected after release (including released inside RVC) | 2 or less
 | Check points which are passed through | Accumulated number of CPs which bugs detected after release passed through | 3 or less
 | Not applying countermeasure among BAR | Bugs caused by not applying known countermeasures among the bugs detected after release | ZERO
Cost | Defect ratio on upper phase | To detect the possible defects of upper phase (FD, DD, CD, UT) carried over lower phase (IT,ST) in order to avoid additional development cost. | 85% or more
Delivery | In-time-release milestone | To measure our commitment achievement to customer | 98.5% or more
Section/Group must follow to the KPI-main of ESW.
Section/Group can set the internal target for KPI-optional as effort of management and control.
Out of date  under maintaining

## Slide 82: (3-2) KPI: Design Defect (Quality Incident, Quality Issue)
Definition: a measurable value for the number of defects that were (1) detected by customer (end-user) (2) after Software Quality Qualification (QQ) process (RCT-JF1001) is finished, and (3) within one year from date of the QQ process.
  It is used to understand the quality of delivered product under the viewpoint achieving ZERO defect/bug after final release.
  For a fair judgement, the project should cover both upper phase and lower phase, such as DD+CD and UT+IT or full-phase development from FD to ST. It is to ensure the responsible of RVC for the target keeping high quality status.
Chart: Bug/Defect After Release
| 14K | 14S | 15K | 15S | 16K | 16S | 17-1H | 17-2H | 18-1H | 18-2H | 19-1H
Plan | 17 | 17 | 10 | 8 | 6 | 3 | 5 | 4 | 3 | 3 | 2
Actual | 4 | 13 | 6 | 6 | 1 | 1 | 1 | 2 | 2 | 1 | 1
Target is going to ZERO
Bug after release
(1) Send immediate report to manager + QA + QC
(2) Handle bug analysis and bug fixing plan
(3) Handle 5-Why analysis and apply countermeasure
A simple (understanding) flow when it happens…
Out of date  under maintaining

## Slide 83: (3-3) KPI: Checkpoint which are pass-through
Definition: a measurable value for the accumulated number of checkpoints (CP) pass-through when the bug after release caused until it is detected.
  It is used to understand the quality of later phases under the viewpoint defects detection can be covered by later phases even with higher cost.
  The number of CPs are 6 including Project Planning, Requirement Development, Function/Architecture Design, Detail/Unit Design, Coding, and Testing (*). The accumulation is started to count from the next CP of the CP that cause the defect to the CP before the QQ process (**).
  Under the JB5001 development process, defect is counted from PP, and hence the maximum number of CPs that can be count for one case (JB5001) is 5, starting from the RD.
Note:
(*): Unit Test, Integration Test, and System Test are count as one CP Testing.
(**): For example, the defect after release is detected for the release after the QQ process, and the cause analysis shows that the defect belongs to the scope of Function Design, then the total number of CPs pass-through are three CPs which are including Detail Design, Coding, and Testing.
Out of date  under maintaining

## Slide 84: (3-4) KPI: Not applying known countermeasure
Definition: a measurable value for the number of defects caused by not applying known countermeasures among the bugs after release.
  It is used to understand whether the countermeasures are shared to all related members to prevent it will happen again in the future.
  In RVC history, there were 29 countermeasures were collected and mapped into 7 common items under development process
Countermeasure
Improvement of development process
Projects follows to development process
Bug after release
Non-Compliance issue confirmed by QA
Confirm if the improvement of development process was applied as project planned.
Optional, since some projects didn’t involve QA
Occurred
If yes
Count to the KPI
Contribute the improvement to QA
Lack of peer review / code review
Insufficient test preparation
Lack of skill evaluation and training plan
Lack of baseline checking
Lack of configuration management
Improper risk management and monitoring
Lack of traceability and requirement analysis
Common countermeasures
   the violation can be detected via QA activity before a release.
Out of date  under maintaining

## Slide 85: (3-5) KPI: Bug-leakage after acceptance test
Alpha
Beta1
Final
Design
Code
Test
Design
Code
Test
Design
Code
Test
Design
Code
Test
Design
Code
Test
Beta2
Beta3
Basic features A
Features B + bugs fixing (A)
Features C + bugs fixing (A)
Features D + bugs fixing (B) (C)
Maintenance for A, B, C, D
Bug after release
Any bug found after the Final release is called as bug after release.
Definition: a measurable value for number of bugs-leakage after acceptance test of release milestone.
  It is used to understand the efficiency of bug detection before the acceptance test.
  The acceptance test is assumed to be handled outside the development team. In the case a part of test suit is shared with development team for the internal test effort and confirmed NO bug, however bugs are detected lately after a release milestone and hence still be counted as bug-leakage after acceptance test.
After each release milestone Alpha, Beta1, Beta2, Beta3 and Final release, bugs found and covered by the release condition will be counted as bug-leakage after acceptance test.
For instance, after Beta1, any bug found for feature A and B will be counted as bug-leakage after acceptance test. The features C are still on development progress and NOT covered by the release condition, hence their bugs found are NOT counted for this KPI.
Out of date  under maintaining

## Slide 86: (3-6) KPI: Peer review engagement rate
Average | 7.98%
Standard deviation | 4.38%
UCL | 21.13%
LCL | 0.00%
Average +30% | 10.38%
Average -30% | 5.59%
Average | 8.16%
Standard deviation | 5.01%
UCL | 23.18%
LCL | 0.00%
Average +30% | 10.61%
Average -30% | 5.71%
Average | 8.39%
Standard deviation | 5.65%
UCL | 25.34%
LCL | 0.00%
Average +30% | 10.91%
Average -30% | 5.87%
From the Process Database V4.1, it’s recommended to set the target review engagement rate at 8% (3.2 hours per every 40 working-hours) for design-coding!
FD
DD
CD
This is the control chart of review engagement rate from RVC Process Database V4.1
Definition: a measurable value for the rate of peer review effort comparing with effort spent on the design-coding phases.
  The rate is set as engagement (commitment) of project on the effort to handle enough peer review.
  If the actual value is lower than the commitment, NOT enough peer review is handled and the risk of leaking bug to later phases is high.
  If the actual value is higher than the commitment, cost of good quality (COGQ) is too high.

## Slide 87: (3-7) KPI: Defect Ratio on Upper phase
Definition: a measurable value for the defect ratio based on the number of defects detected in upper phases comparing with the total number of defects detected in both upper phases and lower phases.
  It is used to understand the capability of detecting defects in upper phases under the assumption that early detecting defects in upper phases is better as the cost to fix defects detected in lower phases is much higher.
Bugs are from all projects that are mixing the development types. It's used to build the measurement of development capability of RVC where all projects have somewhat relationship together as Renesas product.
Bugs are from selected projects that exclude those provided ambiguous and inaccuracy data after a study on project background. The test preparation (UTP, ITP, STP) is also merged as a part of upper phase to compare with the bugs of lower phase in which may include the test env. issues.
Bugs selected projects that exclude those provided ambiguous and inaccuracy data after a study on project background. The test preparation (UTP, ITP, STP) is excluded as an intention of focusing on the product development issues.

## Slide 88: (3-8) KPI: Review Efficiency
Definition: a measurable value for the efficiency of peer review effort for detecting bugs comparing with total bugs found during development phase.
  It is used to understand whether the peer review can detect all possible bugs rather than relying only to the test execution.
  Formula: Review efficiency = number of bugs found in review / total number of bugs caused on phase
    Number of bugs found in review is counted only for the review.
    Total number of bugs caused on phase is count for the bugs caused on a particular phase.
    The review efficiency can be larger than 1.0 (100%) since the bugs found in review may include the bugs caused by previous phases (leakage bug).
    Peer review in test execution should make clear for the target, since it’s mixing issues between test items, test code, and the target product. Hence, the review efficiency should be analyzed following to each target separately.

## Slide 89: (3-9) KPI: Defect Removal Efficiency
Definition: a measurable value for the ability of detecting and removing known defects prior to a release.
  It is used to understand the capability of resolving defects when making a release.
  Formula: Defect removal efficiency (DRE) = number of bugs resolved / total number of bugs
    Number of bugs resolved is counted before a release.
    Total number of bugs is including number of bugs caused and number of bugs leaked.
    Also total number of bugs means number of bugs resolved and number of bugs unresolved.
Alpha
Beta1
Final
Design
Code
Test
Design
Code
Test
Design
Code
Test
Design
Code
Test
Design
Code
Test
Beta2
Beta3
Basic features A
Features B + bugs fixing (A)
Features C + bugs fixing (A)
Features D + bugs fixing (B) (C)
Maintenance for A, B, C, D
At Alpha, testing of A is to satisfy the release condition for A.
Despite of the fact that Alpha release accepts the bugs leakage, DRE should be counted for bugs resolved targeting to the Alpha release.
At Beta1, the release condition is changed to cover both B and bugs fixing (leaked) A.
The features C may be implemented in parallel with B as sample code or experiment and then contains some bugs. However, since C is not the target of Beta1 release, DRE should be counted for bugs resolved both A and B only.
Bug after release
Any bug found after the Final release is called as bug after release.
At Final, unresolved bugs can be set as limitation or restriction following to the negotiation with customer, otherwise the Final release is failed as a result. However, they should be counted as unresolved bugs to evaluate DRE under development viewpoint.

## Slide 90: (3-10) KPI: In-Time-release milestone
Definition: a measurable value for the in-time-release milestone ratio based on the number of in-time-release milestones comparing with the total number of proceeded milestones in project.
  It is used to understand the achieved commitment of project for both the external milestone (requested by customer) and internal milestone (project planning).
Chart: Month
| Jan | Feb | Mar | Apr | May | Jun
Delayed | 0.1 | 0.1 | 0.1 | 0.1 | 0.1 | 0.1
Adjusted | 2 | 1 | 11 | 0.1 | 0.1 | 0.1
Cancelled | 0.1 | 0.1 | 6 | 0.1 | 0.1 | 1
Total | 107 | 111 | 165 | 174 | 181 | 181
Plan (accumulated) | 12 | 19 | 85 | 101 | 110 | 170
Achieved (accumulated) | 12 | 19 | 85 | 101 | 110 | 170
Chart: Month
| Jul | Aug | Sep | Oct | Nov | Dec
Delayed | 0.1 | 1 | 0.1 | 0.1 | 0.1 | 0.1
Adjusted | 3 | 0.1 | 7 | 4 | 7 | 6
Cancelled | 0.1 | 0.1 | 1 | 0.1 | 0.1 | 0.1
Total | 93 | 93 | 98 | 159 | 163 | 163
Plan (accumulated) | 7 | 25 | 69 | 91 | 109 | 156
Achieved (accumulated) | 7 | 24 | 69 | 91 | 109 | 156
Quantitative report for milestones achievement (18-1H vs 18-2H)
In-time release milestones: 99.38% (plan >=98.5%)
In-time release milestones: 100% (plan >=98.5%)

## Slide 91: (3-11) KPI: Release commitment rate
Definition: a measurable value for the commitment rate of release milestones comparing with plan.
  It is used to against the plan adjustment or milestone cancellation with the assumption that they will impact to the customer’s plan.
  Formula: Release commitment rate = number of non-modified in-time releases / total releases
    Number of non-modified in-time release is counted only for the in-time release without adjustment.
    Total releases is including the in-time release, delayed release, cancelled release, and each time adjusted schedule.
    Since the adjusted schedule may occur and be counted as 01 time failed-commitment, the release commitment rate could be less than 100% even though all releases were handled in-time.

## Slide 92: (3-12) KPI: Release Cycle time
Definition: a measurable value for the spinoff of cycle time (man-hour) per release.
  It is used to understand the time (workload) from when a release began to when it was shipped.
  Tracking Release Cycle Time will help to identify areas for improvement (decrease time to/between releases) and set expectations if the team wants to have regular releases.
  With a trending over time, it can help to raise flags on bottlenecks and process inefficiencies affecting release delivery.

## Slide 93: (3-13) KPI: Open-Close Ticket rate
Definition: a measurable value for the pacing of the team on delivery expectation.
  It is used to understand the velocity to achieve the delivery expectations and also to understand if the team is blocked (falling velocity) or if the process changes are working (stable or increased velocity).
  The velocity in some cases is volatile due to many reasons, however it always has a deviation range that can be controllable.
    If the velocity is at high volatility, something was broken in the process and team and need to be investigated for a fixing.
    If the velocity is at low volatility, trending can be used to forecast the next targets of delivery.

## Slide 94: (4) Collection model
Quality objectives in RVC are defined as Quality, Cost, and Delivery (a.k.a. QCD in KPI management)
A collection model is required to gather the quality objectives (KPI) result following to 02 approaches:
  Monitoring KPI: the intermediate result of KPI is monitored timely for a purpose of regular control, then a gap between target and actual (intermediate result) is analyzed in order to have intermediate actions to take back the control.
    If the defect ratio is set as monitoring KPI, then the team still have chances to add more reviews on upper phase or confirm again the test execution in lower phase in order to take back the normal defect ratio.
  Management KPI: the target is set as achievement, hence the gap between target and actual values is NOT evaluated and a regular control is NOT required since there is no solution to improve the actual result when it happened. However, an intermediate report is required as soon as the issue happened.
    If the review engagement rate is set as management KPI, then the team needs to use all reserved reviewing slots to achieve the target review rate  they cannot withdraw the target.
    If the bug after release is set as management KPI, then the team cannot do anything with the management KPI after the bug is reported  the bug is counted, and target could be failed.
The collection model to handle Monitoring KPI and Management KPI is explained from next slides.

## Slide 95: (4) Collection model
Group 1
Group 2
Prj 1
Prj 2
Prj 3
Prj 4
Prj 5
QC member
QC member
QC member
QC member
QC team
Section
ESW
QC monthly report
QC monthly report
Internal KPI A
Internal KPI B
Report KPI-Quality: bug after release
Report KPI-Delivery: in-time release milestone
Report KPI-Cost: defect ratio
(Acting)
(Acting)
Cooperation between Manager and QC member to handle the organization KPI report.
KPI: Quality, Cost, Delivery

## Slide 96: (4) Collection model
Group 1
Group 2
Prj 1
Prj 2
Prj 3
Prj 4
Prj 5
QC member
QC member
QC member
QC member
QC team
Section
ESW
(Acting)
(Acting)
2. Predicting quality trend
1. Proving the development capability
MEASUREMENT
ANALYSIS
Cooperation between Manager and QC member to handle the organization KPI report.
QC activity @ Group-level should focus on the total quality by comparing between projects, and predicting quality trend.
Report KPI-Quality: bug after release
Report KPI-Delivery: in-time release milestone
Report KPI-Cost: defect ratio

## Slide 97: (4) Collection model
Group 1
Group 2
Prj 1
Prj 2
Prj 3
Prj 4
Prj 5
QC member
QC member
QC member
QC member
QC team
Section
ESW
(Acting)
(Acting)
2. Predicting quality trend
1. Proving the development capability
3. Defining improvement
Cooperation between Manager and QC member to handle the organization KPI report.
QC activity @ Group-level should focus on the total quality by comparing between projects, and predicting quality trend.
Evaluating both organization KPI and internal KPI in each Group will contribute to KPI management @ ESW
Report KPI-Quality: bug after release
Report KPI-Delivery: in-time release milestone
Report KPI-Cost: defect ratio

## Slide 98: (4-1) Collection model – A Survey on defect ratio
Project A
Project B
Project C
Project D
Project E
18-2H
19-1H
19-2H
Do NOT count the project C, because it was finished before new period!
Should count the project A, B, D, E from the beginning (starting of Project Planning phase) until the end of 19-1H
Refer to slide (3-7) KPI: Defect Ratio on Upper phase

## Slide 99: (4-2) Collection model – A Survey on Measurable Data
Background of situation
  There are several data collection templates following to the development process (V-model vs Agile), then some measurable data is missing from templates  lack of data to build up the organization Process Database and evaluate the organization capability.
  Under the development process, there are some cases that the project prefer to skip handling Measurement and Analysis activity  there is no record from project to build up the organization Process Database and evaluate the organization capability.
Solution
  A survey on measurable data will be sent to some target/selected projects for every 6 months to collect the necessary information, then PM and PL need to provide the information through the survey.
  The survey will target to the common measurable data similar to the JB5001 development process for analyzing and building up the organization Process Database.
  It is better if the project can provide the measurable data regularly following to the development process, then the survey is NOT necessary for them since the measurable data is already available to collect.

## Slide 100: (4-3) Collection model – Peer review parity
Background of situation
  The review scope and unit are different among development phases and projects  It’s not easy to make a comparison between them to study about quality trend and making a forecast.

## Slide 101: (4-3) Collection model – Peer review parity
Background of situation
  The review scope and unit are different among development phases and projects  It’s not easy to make a comparison between them to study about quality trend and making a forecast.
Assumption for making the parity
  The review scope and effort spent for reviewing should be stable and can be measured.
  When the peer review is stable, then an amount of source code for reviewing can be exchanged for an amount of document for reviewing. That’s what we called “the parity”.
  To calculate the parity, average review speed from Process Database V4.1 is used as base of exchange.
  The unit of parity is then measured as hour, which means the amount of workload is being expected to review the work items comparing with the average review speed.
1. Review speed of FD : 16.00863 pages/hour
2. Review speed of DD : 18.72294 pages/hour
3. Review speed of CD : 610.369 lines/hour
4. Review speed of UTP : 105.2067 cases/hour
5. Review speed of UT test spec : 21.12121 pages/hour
6. Review speed of ITP : 122.6792 cases/hour
7. Review speed of IT test spec : 30.12908 pages/hour
8. Review speed of STP : 85.54954 cases/hour
9. Review speed of ST test spec : 30.9 pages/hour
10. Review speed of test env. : 243.0224 lines/hour
11. Review speed of test result UT : 415.8166 cases/hour
12. Review speed of test result IT : 719.7012 cases/hour
13. Review speed of test result ST : 207.5466 cases/hour
If the project took a CD peer review for 1000 lines of code, exchange it to the review parity as:
1000 / 610.369 = 1.63.
If the project took a UTP peer review for 100 test cases, exchange it to the review parity as:
100 / 105.2067 = 0.95.
In total, the accumulated review parity is:
1.63 + 0.95 = 2.58.
Example of peer review parity

## Slide 102: (5) Quality management Meeting
Quality Management Meeting (Monthly)
Quality Management Meeting (Monthly)
Quality Management Meeting (Monthly)
Quality Management Meeting (Monthly)
Section
ESW
Project Measurement and Analysis reports
Internal KPIs report
Organizational KPIs report (self-control)
Organizational KPIs report
Measurement and Analysis reports at levels of group projects and department
Process compliance (PM + SWQA) and SEPG
Working group of improvement on Quality and ISO activity
Project measurable data collection
Survey on project measurable data (quarterly)
Project development management file collection (monthly)
Host: Manager
Conductor: QC member
Participants: PM/PL/Staff and Senior engineers
Host: Director
Conductor: QC leader, QA leader, WG leader
Participants: Mangers, PM/PL, key persons
SWDD Indicators (quarterly)
Host: QC leader, QA leader
Conductor: QC members, PM/PL

## Slide 103: (5) Quality management Meeting
Quality Management Meeting (Monthly)
ESW
Organizational KPIs report
Measurement and Analysis reports at levels of group projects and department
Process compliance (PM + SWQA) and SEPG
Working group of improvement on Quality and ISO activity
Host: Director
Conductor: QC leader, QA leader, WG leader
Participants: Mangers, PM/PL, key persons
SWDD Indicators (quarterly)
Quality Management Meeting (Monthly)
Quality Management Meeting (Monthly)
Quality Management Meeting (Monthly)
Section
Project Measurement and Analysis reports
Internal KPIs report
Organizational KPIs report (self-control)
Project measurable data collection
Survey on project measurable data (quarterly)
Project development management file collection (monthly)
Host: Manager
Conductor: QC member
Participants: PM/PL/Staff and Senior engineers
Host: QC leader, QA leader
Conductor: QC members, PM/PL
Control quality status via KPIs commitment.
Focus to analyze issues and share with the projects the feedback.
Organize Quality Management Meeting between Manager, QC member, PM/PL and project key persons.
  The meeting is quite similar to the weekly follow-up meeting but scheduled monthly to recognize the effectiveness of improvements on the weakness.
React to the feedback, make the plan to improve and share the status.
Section Quality Management Meeting will:
Project will:

## Slide 104: (5) Quality management Meeting
Quality Management Meeting (Monthly)
Quality Management Meeting (Monthly)
Quality Management Meeting (Monthly)
Section
Project Measurement and Analysis reports
Internal KPIs report
Organizational KPIs report (self-control)
Project measurable data collection
Survey on project measurable data (quarterly)
Project development management file collection (monthly)
Host: Manager
Conductor: QC member
Participants: PM/PL/Staff and Senior engineers
Host: QC leader, QA leader
Conductor: QC members, PM/PL
Quality Management Meeting (Monthly)
ESW
Organizational KPIs report
Measurement and Analysis reports at levels of group projects and department
Process compliance (PM + SWQA) and SEPG
Working group of improvement on Quality and ISO activity
Host: Director
Conductor: QC leader, QA leader, WG leader
Participants: Mangers, PM/PL, key persons
SWDD Indicators (quarterly)
ESW Quality Management Meeting:
QC Leader reports about intermediate-status of KPIs, general measurement and analysis to determine the overall quality status.
QA Leader reports the process-compliance issues and their status
  PPQA results (number of PPQA audits, number of NC/FC issues)
  Highlighted issues (overdue issues, NC type-A, delayed DR events, etc.)
SEPG Leader shares some important process-related information
  JB5001 standard, Global SEPG guidelines and templates
  Good practices and current issues  how to resolve
Quality matters working group leaders share the status of AIs.
Some special reports from the Section-level that were chosen to be shared.
React to the feedback, make the plan to improve and share the status.
Section will:

## Slide 105
END