## Slide 1
Jb5001 training
Pqa, qgc, dr workflows (topic #7) – rev 2.0 (JF1001 rev.9)
07-SEP-2021
RVQA & esw divisions
Renesas design vietnam
Renesas Electronics Corporation

## Slide 2: Agenda
Overview Page 3
Project Planning DR Page 8
Regular PQA Page 13
QGC (only) Page 18
DR in design phase (with only QGC) Page 20
DR in design phase (with both PQA and QGC) Page 22
Project suspension Page 24
Non-compliance issue (in PQA), Non-conformity issue (in QGC) Page 26

## Slide 3
overview

## Slide 4: Terms & abbreviations
# | Terms & abbreviations | Meaning
1 | RCT | Renesas Common Technical (standard)
2 | PQA | Process Quality Assurance (short name, Process QA)
3 | QGC | Quality Gate Check
4 | DR | Design Review
5 | PP | Project Planning
6 | RD -> VT | Process names (RD = Requirement Development, VT = Validation Test) * RD, AD (Architecture Design), UD (Unit Design), CD (Coding), UT (Unit Test), IT (Integration Test), VT
7 | DCP | Decision Check Point *A kind of meeting to make decisions on important matters
8 | M & A | Measurement & Analysis activity
9 | PIC | Person-in-charge
10 | Non-compliance issue | A finding found in PQA check. In RVC, we normally call it “NC”.
11 | Non-conformity issue | A finding found in QGC check *Previously, in RVC we used the word of “Fail Case” and we normally call it “FC”.
12 | “gate”, “round”… | *A “gate” can be a process (RD, AD,…VT) in Waterfall style *A “round” can be a round in milestone style *Many projects also use the definition of “Sprint”

## Slide 5: Jb5001 and related standards (recap)
PPQA for IIBU-related projects
Training
You can refer RCT-JB5001 & related standards official page:
https://renesasgroup.sharepoint.com/sites/REL-portal/dqiportal-en/SitePages/Software%20Development%20Standards.aspx
Below is the structure of the current RCT-JB5001 standards
Operation Standard for Software Qualification (JF1001)
Operation Standard for Quality Grade (JF0025)
Operation Standard for Software Release (JB5003)
Operation Standard for Design Defect Correcting Process for Software Product (JB5009)
Operation Standard for Software Development Process (JB5001)
  Software Development: Implementation Standard for Review (JB5001-002)
  Software Development: Implementation Standard for Requirement Development (JB5001-003)
  Software Development: Implementation Standard for Design, Coding and Testing (JB5001-005)
  Software Development: Implementation Standard for Risk and Defect Management (JB5001-007)
  Software Development: Implementation Standard for Configuration Management and Change Management (JB5001-011)
01 main and 05 sub-standards
Related standards

## Slide 6: Jf1001, jf0025, jb5001-002 & JB5001
JF1001:
  Process QA (PQA)
  Quality Gate Check (QGC)
  …
JF0025:
  Quality Grade (Q1S, Q1, Q2)
  Quality values are defined (SVMVR file)
JB5001-002:
  …
  Design Review (DR)
  …
JB5001 (main standard):
  …
  Project Planning DR
  Change and Cancellation of Project Plan
  …
Related to PQA, QGC, DR workflows, the standards below are involved.
Regular PQA: Conducted monthly (but for Q2 software, it allows PQA to be conducted once every 02 months), to confirm the compliance of project’s activities with the software development process.
    Particularly, 01 PQA is conducted for Project Planning DR.
QGC: Conducted right before a Design Review, to confirm if there is no missing point in work products and if work products meet predefined quality values.
DR: Conducted before a release, conducted to complete a “gate”… Participants will give their judgements whether the DR passes of fails.
Change/Cancellation of Project Plan: When a project is suspended, cancelled…

## Slide 7: An example on the relationship between pqa, qgc, dr…
(Timeline)
Planning DR
Planning phase (PP)
Design phase (RD -> VT)
PQA for PP
A regular PQA
QGC for RD
QGC for AD
DR for RD
DR for AD
Regular PQA: Conducted monthly (but for Q2 software, it allows PQA to be conducted once every 02 months), to confirm the compliance of project’s activities with the software development process.
    Particularly, 01 PQA is conducted for Project Planning DR.
QGC: Conducted right before a Design Review, to confirm if there is no missing point in work products and if work products meet predefined quality values.
DR: Conducted before a release, conducted to complete a “gate”… Participants will give their judgements whether the DR passes of fails.
A regular PQA
A regular PQA

## Slide 8
Project planning dr

## Slide 9: A workflow for project planning dr
Basically, there are 03 steps:
  Prepare
  Hold DR meeting
  Complete DR minutes, PQA report, and resolve findings
Attention:
Project Planning DR, in planning phase, has a different operation from a DR in design phase.
Project team cannot move to Design phase if Project Planning DR has not been approved yet.
Comparison item | Project Planning DR | DR in design phase
Phase | Planning phase | Design phase
Process | PP | RD -> VT
Purpose | To complete Planning phase | To complete a design process (a “gate”, a “round”…)
Reports made QA PIC | 01 PQA report for PP | 01 QGC report for the corresponding process And plus 01 PQA report, if PQA is also conducted

## Slide 10: Step 1: Prepare for dr meeting
Arrange a meeting
Send Work Products
&
Planning DR minutes to stakeholders
Pre-fill Planning DR minutes
&
Pre-check DR checklist (*)
Check work products
Record checking results in PQA checklist
Record findings in Issues List
Send Issues List to project team
The PQA checklist and PPQA Plan will be sent to project team after completing the DR.
Hold meeting
Objective: To prepare for Planning DR meeting.
Project team must complete necessary work products and preparations.
QA PIC must complete on-desk preparation.
Notes: The actual order of actions in the workflows can be changed if the change does not impact to the progress of the DR. For example, project team can book a meeting after sending WPs & (pre-filled) Planning DR minutes to QA PIC and related stakeholders.
(*) Planning DR checklist is available only in Global SEPG templates.
Join in Planning DR meeting
If needed, draft versions can be shared to project team before DR meeting.
Actions by project team
Actions by QA PIC
Actions by other stakeholders
Actions by all participants
Recently, SWQA team has integrated the Issues List into the PQA checklist. No separate Issues List is sent to project teams.

## Slide 11: Step 2: hold the meeting
Actions by project team
Actions by QA PIC
Actions by other stakeholders
Actions by all participants
Explain project context
Use Planning DR checklist to explain project’s preparation for the DR
Confirm comments/findings of QA PIC and other stakeholders
Discuss concerns with project team
Discuss concerns with project team
Participants give agreements on the completion of the DR
Summarize issues and a plan for corrective actions
Objective: To discuss any concerns at DR meeting and to reach an agreement on the completion of Planning DR (re-implementing DR is needed or not)
Project team explains project context and its preparations for DR.
All participants discuss with project team any concerns.
Summarize issues and define a plan for corrective actions, if any.
All participants will agree if the Planning DR can be completed, or if it is needed to arrange an additional DR meeting.

## Slide 12: Step 3: complete planning dr minutes, finalize pqa reports, fix issues
Actions by project team
Actions by QA PIC
Actions by other stakeholders
Actions by all participants
Complete Planning DR minutes
Send the approved Planning DR minutes to all stakeholders
Confirm PQA reports, PPQA Plan
Execute corrective actions
Complete PQA checklist, Issues List, PPQA Plan
Send the documents above to project team & related persons
Confirm Planning DR minutes contents
Confirm corrective actions
Confirm Planning DR minutes contents
Confirm corrective actions in Issues List
Notes:
Issues List is an asset of SWQA: It is used to monitor the findings in PQA/QGC.
Planning DR minutes is an asset of project team: It should be fulfilled with all necessary information by project members.
QA PIC also needs to confirm Planning DR minutes contents such as: DR result information and agreement, findings status, approval information etc.
“Complete” means the reports are finalized and approved.
Objective: To complete Planning DR meeting minutes, PQA reports, and to monitor corrective actions until closing
Project team will complete a Planning DR meeting minutes and perform necessary corrective actions.
QA PIC will complete all necessary reports from QA side and follow-up with corrective actions until their closure.
Other related stakeholders can follow-up with corrective actions if necessary (for example, via the DR meeting minutes).
Notes: The actual order of actions in the workflows can be changed if the change does not impact to the progress of making Planning DR minutes, PQA reports, and issues fixing. For example, project team can complete corrective actions before completing the Planning DR minutes; QA PIC can complete checking all corrective actions before completing PQA reports.

## Slide 13
Regular pqa

## Slide 14: A workflow for regular pqa
Basically, there are 03 steps:
  Perform on-desk check
  Discuss
  Finalize PQA report and resolve findings
Attention:
An advance preparation by project members is, in principle, not needed.
An advance notification from QA PIC to start the PQA is, in principle, not needed.
The PQA can be transparently started when the time comes according to a PPQA Plan defined after Project Planning DR.

## Slide 15: step 1: perform on-desk check
Actions by project team
Actions by QA PIC
Actions by other stakeholders
Actions by all participants
Check WPs
Record checking results in PQA checklist
Record findings in Issues List
Send Issues List to project team
Receive Issues List
Objective: QA PIC to perform on-desk check and to send findings to project team
Notes: Project team is supposed to follow its Project Plan in daily works. A reply from project team such as “please wait a few days for us to prepare management documents” shows a not good situation.
Example,
If in Project Plan, project team defines the timing for monitoring risks is “on every Monday”, at the PQA check, the status of risks should have been already up-to-date to the most recent Monday.
If in Project Plan, project team defines the timing for collecting M & A (Measurement & Analysis) data is in the end of each month, at the PQA check, the information of M & A should have been already up-to-date to the most recent month-end.

## Slide 16: step 2: discuss
Actions by project team
Actions by QA PIC
Actions by other stakeholders
Actions by all participants
Confirm Issues List
Discuss all findings, comments… of QA PIC, and discuss a plan for required corrective actions
Objective: To discuss the contents of findings and to define a corrective actions plan if needed
Normally, discussions by email, Redmine… could be enough.
In necessary cases, meetings can be held to facilitate the discussions.
Non-compliance issues A, B should be concluded in those discussions after getting enough information, evidences, explanations etc. from project members.
In case of disagreement on the results (especially, non-compliance issues), it is recommended to follow escalation schemes to avoid wasting time of project members and QA PIC.
Confirm project’s feedback

## Slide 17: step 3: complete pqa report, resolve findings
Actions by project team
Actions by QA PIC
Actions by other stakeholders
Actions by all participants
Execute corrective actions
Complete PQA checklist, Issues List, PPQA Plan
Send the documents above to project team & related persons
Objective: To produce a PQA report to project team and to monitor all findings until closing
This is the official (approved) PQA report. All the non-compliance issues will be collected to report in SWQA weekly report for RVC/ESW side.
Corrective actions can be done by project team and confirmed by QA PIC after the PQA reports are completed.
  The time for resolving each finding depends on the type of non-compliance and the agreement between project members and QA PIC considering the situation of project.
  It is not always necessary to resolve all findings before completing PQA reports. Instead, it is advised to complete PQA reports as soon as possible, and start to resolve findings after that.
Confirm corrective actions
When the Issues List is used to trace the issues and corrective actions, it can be sent back-and-forth between QA PIC and project members multiple times.

## Slide 18
Qgc (only)

## Slide 19: Workflow
The workflow for QGC (only) is as same as the one for regular PQA, except that the target report is now QGC instead of PQA.
Notes:
“QGC (only)” means in some cases, we might conduct QGC for some WPs, but there is no official DR meeting to be held.
The purpose of this (“QGC (only)”) is to check in advance completed WPs to avoid potential delay in DR in future. This scheme could happen in projects that have large volumes of WPs.

## Slide 20
Dr in design phase (RD->VT)
Case 1: only qgc will be performed

## Slide 21: Workflow
The workflow for DR which has QGC only is as same as the one for Project Planning DR, except the followings are different:
Comparison item | Project Planning DR | DR in design phase
Meeting minutes | Planning DR minutes | DR minutes
PQA, QGC report | PQA report for PP | QGC report for the corresponding process (RD -> VT)
Purpose | To judge if the Planning phase is completed | To judge if a process (“gate”, “round”…) in Design phase is completed

## Slide 22
Dr in design phase (RD->VT)
Case 2: both pqa and qgc will be performed

## Slide 23: Workflow
The workflow for DR which has both PQA and QGC is as same as the one for Project Planning DR, except the followings are different:
Comparison item | Project Planning DR | DR in design phase
Meeting minutes | Planning DR minutes | DR minutes
PQA, QGC report | PQA report for PP | PQA, QGC reports for the corresponding process (RD -> VT)
Purpose | To judge if the Planning phase is completed | To judge if a process (“gate”, “round”…) in Design phase is completed

## Slide 24
Suspension of project

## Slide 25: Workflow
Actions by project team
Actions by QA PIC
Actions by other stakeholders
Actions by all participants
Notes:
When the Project Plan is suspended, the revised Project Plan contains the suspended term and restart schedules as an outlook. And the project team shares the latest (approved/authorized) Project Plan to stakeholders and related persons.
Sometimes, after the suspension, any status may be changed (project members, requirements, costs etc.). In such cases, it is necessary to start from “(*). Hold Re-planning DR…”. If the situation does not change, it is OK to start the latest Project Plan without any DCP event.
Suspension is one reason of changing Project Plan. So, it is also considered as the case of “change” mentioned in JB5001, Chapter 10.
A PQA is required for checking the revised Project Plan before the Re-planning DR.
(*) In Re-Planning DR: The updated Project Plan is expected to be reviewed.
(**) This DCP is required only for Q1S or Development Level 1 projects.
Revise project plan
Invite stakeholders to a Re-planning DR for project suspension
Do PQA for the revised project plan and fill concerns into Issues list
Send Issues list to project team
Hold Extraordinary Development DCP (**)
Hold Re-Planning DR (*)
Check revised project plan

## Slide 26
Non-compliance issue in pqa
Non-conformity issue in qgc

## Slide 27: Non-compliance issue a/b/c
Level | Definition | Defined in, by
A | There is a non-compliance in the actual process that will have a seriously impact on project quality if it is not corrected as soon as possible. The project shall complete correction of non-compliance and report within 10 business days after receiving notice of importance level A. However, in case that the next DR should be held within 10 business days, the project shall complete correction by that DR. | JF1001
B | There is no urgency to rectify the non-compliance. Receive a corrective report from the project as before the next PQA for corrective request. | JF1001
C | Desirable to be improved. | REL/ABU/QC * This category is defined by ABU/QC. It is equivalent to “Improvement” item in RVC SWQA’s findings list.

## Slide 28: Non-conformity issue a/b/c
Level | Definition | Defined in, by
A | - The design activity was not completed and the DR could not be held. or - Completion of the design activity was not agreed in the DR and the DR needs to be held again. | REL/ABU/QC *JF1001 does not describe Level A/B/C for non-conformity issues. *Basically, finding A level in QGC is an issue if it is not resolved before the DR, the DR will not get “Pass” result.
B | The participants agree that the corrective measures for the findings will be able to be taken within a certain period of time so that it is not necessary to hold the DR again. | 
C | Desirable to be improved. | REL/ABU/QC * This category is defined by ABU/QC. It is equivalent to “Improvement” item in RVC SWQA Issues List.

## Slide 29: Requests for projects in rel/abu
For Projects related REL/ABU, for an issue (Non-compliance/NC, Non-conformity/FC), in addition to “recording corrective actions”, project leader is required to:
  Record causes of the issue
  Record prevention measures for the issue

## Slide 30
Renesas.com