## Slide 1
Introduction
RCT-JB5001
  Development process training
Jan. 2021
Rev 1.00
Sw division & qa division
Renesas design vietnam

## Slide 2: Agenda
Introduction Page 03
RCT-JB5001 standards structure Page 06
RCT-JB5001 project organization Page 09
RCT-JB5001 development flow Page 11

## Slide 3
Introduction

## Slide 4: Introduction reason for RCT-JB5001
  One unified SW development standard
    Renesas had developed different standards for SW development for each region in a long time. RCT-JB5001 is a common unified SW development standard for all Renesas group Software development project.
  Simplify the standard
    Renesas has repeatedly integrated the standards of each organization for several organization changes. As a result, our standard has become more redundant, more complex, and the cost of operation seems to be getting bigger.
  Correspond to the standard model of the automotive field
    Business in the automotive field is expanding. Therefore, Renesas has increased opportunities to be inspected by Automotive-SPICE based assessment from such customers. It is necessary for us to deal with the A-SPICE model in the future.

## Slide 5: Introduction reason for RCT-JB5001
  Organize the composition of standards
    Sub-standards of RCT-JB5001 are divided into 16 primarily standard areas. This increases the amount of standards definition, which is also a cause of difficulty in understanding the standard process. To make the standard process more easy to understand, simplify the structure of the standard.
  Reduce ritual work and emphasize more practical process
    Customer assessment tends to be more verified focusing on actual work and process utilization. The practical process is useful and important to maintain the quality of our deliverables. Ensure that the standard process is more effectively utilized by improving practical management.

## Slide 6
RCT-JB5001 standards structure

## Slide 7: RCT-JB5001 Standards Structure overview
Below is the structure of current RCT-JB5001 standards
Operation Standard for Software Development Process |  | (RCT-JB5001)
┣ | Software Development: Implementation Standard for Review | (RCT-JB5001-002)
┣ | Software Development: Implementation Standard for Requirement Development | (RCT-JB5001-003)
┣ | Software Development: Implementation Standard for Design, Coding and Testing | (RCT-JB5001-005)
┣ | Software Development: Implementation Standard for Risk and Defect Management | (RCT-JB5001-007)
┣ | Software Development: Implementation Standard for Configuration Management and Change Management | (RCT-JB5001-011)
1 main standard
5 sub-standards to support about: “Review”, “Requirement Development”, “Design/ Code/Test”, “Risk/Defect”, and “Configuration/Change” management
You can refer RCT-JB5001 standard official page:
https://renesasgroup.sharepoint.com/sites/REL-portal/dqiportal-en/SitePages/Software%20Development%20Standards.aspx
Operation Standard for Software Qualification | (RCT-JF1001)
Operation Standard for Quality Grade | (RCT-JF0025)
Operation Standard for Software Release | (RCT-JF5003)
Operation Standard for Design Defect Correcting Process for Software Product | (RCT-JB5009)
Several support standards

## Slide 8: RCT-JB5001 Standards Structure overview
Structure of RCT-JB5001 templates
RCT-JB5001: S/W Development Process
Appendix1: Glossary Template1: Project Plan
Appendix2: Work Product Definition Template4: Project Completion Report
Appendix3: Tailoring Criteria for DR in Template6: Stakeholders
Waterfall development style Template10: Standard Value and Measured
Value Regarding Quality Grade
RCT-JB5001-007: Risk and Defect Management
RCT-JB5001-011: Configuration & Change Management
Appendix1: Concept of traceability
RCT-JB5001-002: Review
RCT-JB5001-003: Requirement Development
RCT-JB5001-005: Design, Coding, and Testing
Other templates
0102: S/W Std Dev Proc Management Table
0405: OSS Checklist
0406: IPR Quick Chart
0802: QA Data
0901: Master Data Checklist

## Slide 9
RCT-JB5001 Project organization

## Slide 10: RCT-JB5001 PROJECT ORGANIZATION DEVELOPMENT TEAM STRUCTURE
Software development is implemented in the form of a project. Each project will consist of several members with pre-defined roles:
    Project manager: is a manager who has a responsibility for the achievement of the objectives (quality, cost, and delivery period) in the project plan
    Project leader: has a responsibility to formulate a project plan and implement the relevant project as planned
    Project member: are persons who have the responsibility to create the work products of the project following the lead of Project leader
    Quality department: performs Software Qualification work to ensure the quality of the project objectively
  For Sprint style development, two more roles are specified to ensure the work according to Scrum Framework:
    Scrum master: is the person with sufficient knowledge and skill to manage the Scrum framework, he/she will coach and teach project members and Product owner follow Scrum framework
    Product owner: is the person who has accountability to maximize the value of the product by communicating with project members. He/She also prepare and order the Product backlog items

## Slide 11
RCT-JB5001 Development flow

## Slide 12: RCT-JB5001 workflow General software workflow
Quality Evaluation
Phase
Planning
Phase
Design Phase
Review
Risk Management
Monitoring & Control
Configuration Management
Measurement & Analysis
Defect Management
Process QA
Standards of Management & Support
Change Management
Development Start DCP
Project Planning (PP)
Software Qualification (SQ)
Development Completion (DC)
Development Plan DCP
During Planning Phase, division in charge of development evaluate project from business viewpoint and define the project plan
In Quality evaluation phase, quality department will check whether software quality can be qualified or not. And projects side confirm the completion of the project.
DCP: Decision Check Point

## Slide 13: RCT-JB5001 Development Flow Basic Definition – Requirement Development
Requirement Development is a process to acquire all the requests needed for software development from the requester and decide on requirements for software development under agreement with requester:
      Functional requirement: feature, function, logical, dependency, etc.
      Non-functional requirement: quality, security, maintainability, scalability, usability, reliability, etc.
Requester
Requirement
Development PIC
I want a super car with super speed
OK, maybe this guy wants something:
Tire
Wheel
Steering
Rocket
N2O
…
Here is our requirement specs, please double check?
Requirement
Specs
PIC: Person in charge

## Slide 14: RCT-JB5001 Development Flow Basic Definition – Architecture Design
Architecture Design is a step to transform the requirements into basic ideas of the software. Usually these basic ideas will be written down as design diagram: block diagram, component diagram, sequence diagram, etc.
And during Architecture Design, the interfaces between components, data flow from outside to inside, timing of processing, etc. also need to be considered and written down in design specs
Requirement
Develop PIC
Here is the requirement specs
Please start the design!
Requirement
Specs
OK, got it!
Designer
Speed
api_Init()
api_Exit()
…
Specification creation
PIC: Person in charge

## Slide 15: RCT-JB5001 Development Flow Basic Definition – Unit Design
Unit Design process is when the designer clarifies more detail from Architecture Design specs into more detail level of Unit.
Usually, Unit design consists of state transition diagram, flowchart or activity diagram, data I/O, unit interface, configuration diagram, etc.
Hey, we have completed basic design idea. What’s next?
How about we make it more detail so that even a new coder can code it?
What!? Are you serious?
Architecture
Design Specs
???
!!!
f_A()
f_B()
f_C()
…
f_A()
if s > 0
  stop
else
  run
f_B()
loop i in 10
  launch
f_C()
call f_A
call f_B
exit
^^

## Slide 16: RCT-JB5001 Development Flow Basic Definition – Coding
Coding is the process to generate the source code and object binary of the product. The coder will receive the design specs (AD, UD) and implement it into the source code. Then he/she will do the compilation step to generate the object binary of the Software product.
Design Specs
We have completed the perfect Design specs for you guys, please code
Did he just said ‘perfect’?
Really?!
Yep, thank you
void f_A(int s)
{
if(s > 0)
stop();
else
run();
}
void f_B()
{
int i = 0;
while(i++<10)
launch();
}
int f_C()
{
f_A(0);
f_B();
return 0;
}
.obj
0101011
0001101
1010010
.obj
1100010
1011101
0000110
.obj
0100001
1011101
0100001
.lib

## Slide 17: RCT-JB5001 Development Flow Basic Definition – Testing
Testing process is where the tester will verify the product software work according to design & requirement specification. He/she will confirm the white-box and black-box test to check the functionality, the coverage, the performance, memory usage, etc. of the software.
We have completed all creation work, can Tester team start checking if any errors occur?
I am 100% sure that all test will Fail as last time
OK guys, no problem for sure!!!
Bug A
Bug B
Bug C
Let’s define a plan how we will test it and then do it

## Slide 18: RCT-JB5001 Development Flow Basic Definition – review
Peer Review
Explain the design/source code idea
Detect design/source code defects
Design Review
Double check if the process procedure is implemented appropriately according to Project plan
Re-check the process data to clarify if any issues still remain before we move on to next stage
Release Review
Confirm if the release package quality is enough before releasing to customer
Need to check if not only product but also related document and material are appropriate according to Project Plan
Confirm the procedure and quality of test plan or test result
Objectively check with QA dept
Must be conducted before Release milestone
Review is the activity where development team will hold an event to check the quality of small work product, process activity, or whole release package before moving on to next steps.
Hey, we have completed many things, let’s start reviewing it. OK?!
OK
Fine
Red output is dangerous so I need to be careful
PL Green will be surprise about the beautifulness of my code, Haha

## Slide 19: RCT-JB5001 Development Flow Basic Definition – management
Management
Risk
Change
Defect
Configu-ration
Measure-ment & Analysis
Monitor-ing & Control
Quality Assur-ance
Mitigate & eliminate impact of potential problem that hinder the achievement of project
Perform the work related to requirement change and manage impact of these changes when project is on-going
Identify & analyze abnormalities or errors detected in reviews and test then implement corrective action on work products to resolve abnormalities
Update & maintain work product to enable right versions of work product to be retrieved when necessary
Measure & analyze the items of the quality and also the items related to progress scope and effort to monitor and adapt the plan according to situation
Follow up the status of project according to project plan with measurement data and adjust the plan following specific situation
Objectively assess process & product of project follow RCT-JB5001 standard to ensure the quality of product can achieve software qualification

## Slide 20: Rct-JB5001 Development Flow Waterfall Style
In waterfall style, all development steps follow a trending sequence. Each step complete will lead to open of next step. And it will going on until completion.
The DR events can be merged into smaller number of events according to DR Tailoring during Project Plan process.
RD
AD
UD
CD
UT
IT
VT
DR
DR
DR
DR
DR
DR
DR
Can be merged to reduce the number of DRs

## Slide 21: Rct-JB5001 development flow Milestone Style
In Milestone style, the requirements are divided into sets and are considered in each release milestone.
RD
AD
UD
CD
UT
IT
VT
Milestone 1
RD
AD
UD
CD
UT
IT
VT
Milestone 2
RD
AD
UD
CD
UT
IT
VT
Milestone N
…
Each round of milestone, all activities from RD → VT will be performed according to milestone criteria.
Activities in each round can be performed concurrently with activities of other rounds
DR will be conducted for one or more rounds at a specific milestone according to Project Plan

## Slide 22: RCT-JB5001 Development Flow Sprint Style
Sprint Planning
Sprint Review
Sprint Retrospective
Product Backlog
Sprint Backlog
Increment
1-4 weeks
DR can be conducted with Sprint Review with QA department. DR intervals is up to 3 months.
Daily Scrum

## Slide 23
Q&A

## Slide 24
Renesas.com

## Slide 25
Revision | Description | Creator | Check
1.0 | First version | Nguyen Nguyen | Quynh Tran